# Reports Business Documentation

# Reports Business Documentation — RUT Portal

Audience: Developers, QA, Business Analysts, BU Admins, Management.
 
      Scope: Every report exposed by the RUT Portal backend as of this writing — 19 reports under /api/v1/reports/* (the "Core/Analytics" module), 10 reports under the same /api/v1/reports/* path but served by the separate "Management Reports" module, and 6 self-service reports under /api/v1/employee-reports/* that an Employee runs against their own data.

## How to Read This Document

Every report is documented the same way: what it is, why it exists, who it's for, how it works, what data it uses, what every column and filter means (with the exact comparison logic used in the code — < vs <=, > vs >=, etc.), what the defaults are, what counts as an edge case, and what a manager should actually do with the result. Technical (API) details are placed at the end of each report so the document reads as a business reference first.

Every fact in this document was taken directly from the current source code, SQL, and database schema — not guessed from a report's name. Where the code contains an inconsistency (for example, a comment that no longer matches the query it describes), this document says so explicitly under "Known Implementation Notes" rather than silently picking one version as the truth.

A note on access control. Only two reports in this entire system enforce a role check in code: BU Performance Scorecard (Entity Admin/Admin only) and the six Employee Self-Service reports (require the employee.view_reports capability, held by the Employee role — five of the six routes enforce it; Timesheet Approval Status does not, see its section). Every other report — all 19 Core reports and 9 of the 10 Management reports — is reachable by any authenticated user of the tenant, restricted only to that user's own company's data (companyId). Where this document names "Primary Users" for those reports, it is quoting the role labels written into the code's own documentation comments (e.g. "Roles: Finance, Management") — these are the developers' stated intent, not an enforced restriction. This is called out again in each report's "Who Uses This Report" section.

## Report Catalog

### A. Core Reports (/api/v1/reports/*)

| # | Report | Purpose | Primary Users (as documented in code) | Main Data |
| --- | --- | --- | --- | --- |
| 1 | Employee Hourly Rate | Shows each employee's effective cost per working hour for a month | Finance, Management | employees, monthly_costs |
| 2 | Monthly Cost Summary | Company-wide salary/ops/total cost, aggregated by month | Finance, Management | monthly_costs |
| 3 | Timesheet Summary | Every logged timesheet entry with employee & Service PO context | Finance, Management, HR, Division Head | timesheets, employees, service_pos |
| 4 | Service PO Utilisation | Actual hours delivered vs. expected hours, per Service PO | Finance, Management, Project Manager | service_pos, timesheets |
| 5 | Sub-Project Hours | Hours delivered per Sub-Project within a Service PO | Finance, Management, Project Manager | sub_projects, timesheets |
| 6 | Resource Allocation | Which employees are logging time against which Service PO/client | HR, Management, Division Head | timesheets, employees, service_pos |
| 7 | Operational Cost Breakdown | Per-employee, per-month cost detail with cost-share percentages | Finance, Management | monthly_costs, employees |
| 8 | Employee Utilization Summary | Billable vs. non-billable hour split per employee for a month | Finance, Management, HR, Division Head | employees, timesheets, service_types |
| 9 | Service PO Summary | Delivery progress and monthly billing amount per Service PO | Finance, Management, Division Head | service_pos, timesheets, monthly_costs |
| 10 | Invoice PO Summary | Same as Service PO Summary, but invoiced/billed amounts come from the Monthly Budget master | Finance, Management, Division Head | service_pos, service_po_monthly_budgets |
| 11 | Resource Utilization | Employee hours pivoted by Service Category → Service Type | HR, Management, Division Head | timesheets, service_types, service_categories |
| 12 | Monthly Resource Utilization | Excel-style full employee detail × service-type hour pivot | HR, Management, Division Head | timesheets, employees, service_types |
| 13 | Resource / Project Utilization Report | Per-employee hours broken down by every project they worked on | Not role-annotated in code — inferred: Management/HR (staffing detail) | timesheets, employees, service_pos |
| 14 | Client × Service PO Hours | Hours grouped by Client, then by Service PO | Not role-annotated — inferred: Management/Delivery | timesheets, service_pos, clients |
| 15 | Client Cost Analytics | All-time, unfiltered client cost ranking and category cost matrix | Not role-annotated — inferred: Management/Finance (mirrors Dashboard) | service_po_monthly_budgets, clients |
| 16 | Client-Wise Analytics | Per-client cost, hours, and % of total company cost for a period | Not role-annotated — inferred: Management/Finance | service_po_monthly_budgets, timesheets, clients |
| 17 | Monthly Hours Trend | Five month-by-month trend series (hours, cost, utilization, leave, bench) | Not role-annotated — inferred: Management | timesheets, service_po_monthly_budgets |
| 18 | Employee Bench Percentage | Share of each employee's hours logged against "Idle/Bench" Service POs | Not role-annotated — inferred: Management/HR | timesheets, service_pos |
| 19 | Budget vs Billed | Planned cost (Cost Budget Master) vs. actual billed amount, trended | Not role-annotated — inferred: Finance/Management | cost_budget_master, service_po_monthly_budgets |

### B. Management Reports (/api/v1/reports/*, separate module)

| # | Report | Purpose | Primary Users | Main Data |
| --- | --- | --- | --- | --- |
| 20 | Service PO Profitability | Actual invoice vs. actual delivery cost margin, per Service PO | Not role-annotated — inferred: Finance/Delivery leadership | service_po_monthly_budgets, timesheets, monthly_costs |
| 21 | Budgeted Margin Forecast | Forecasted margin from planned cost and hours, before the month happens | Not role-annotated — inferred: Finance/Delivery leadership | cost_budget_master, resource_budget_master |
| 22 | Resource Staffing Plan Accuracy | Planned vs. actual hours per employee + Service PO, with an at-risk flag | Not role-annotated — inferred: Resource/Delivery Managers | resource_budget_master, timesheets |
| 23 | Client Profitability & Concentration | Per-client margin plus that client's share of total company revenue | Not role-annotated — inferred: Finance/Management | service_po_monthly_budgets, timesheets |
| 24 | BU Performance Scorecard | Cross-BU (cross-Company) comparison — Entity Admin / Admin only | Entity Admin, Admin (enforced in code) | companies, service_po_monthly_budgets, timesheets |
| 25 | Employee Capacity & Bench Forecast | Planned hours vs. the 176-hour monthly cap, with bench/overallocation flags | Not role-annotated — inferred: Resource Managers | resource_budget_master, employee_servicepo_mapping |
| 26 | Service PO Timeline & Budget Risk | Elapsed time % vs. consumed hours %, with a projected exhaustion date | Not role-annotated — inferred: Delivery/Project Managers | service_pos, timesheets |
| 27 | Delivery Head Performance | Revenue/cost/margin/at-risk-PO rollup by Delivery Head | Not role-annotated — inferred: Delivery leadership | service_pos, service_po_monthly_budgets, timesheets |
| 28 | Invoice Realization Trend | Trended invoiced vs. billed amounts per Service PO | Not role-annotated — inferred: Finance | service_po_monthly_budgets |
| 29 | Service Line Business Mix | Hours, cost, revenue, margin per Service Category/Service Type | Not role-annotated — inferred: Management | timesheets, service_po_monthly_budgets |

### C. Employee Self-Service Reports (/api/v1/employee-reports/*)

| # | Report | Purpose | Primary Users | Main Data |
| --- | --- | --- | --- | --- |
| 30 | Daily Report | An Employee's own hours for one date | Employee (enforced) | employee_work_logs |
| 31 | Monthly Report | An Employee's own hours for a calendar month | Employee (enforced) | employee_work_logs |
| 32 | Date-Range Report | An Employee's own hours across an arbitrary date range | Employee (enforced) | employee_work_logs |
| 33 | Project Hours Report | An Employee's hours broken down by Project → Service PO → Parent/Child hierarchy | Employee (enforced) | employee_work_logs, service_po_hierarchy |
| 34 | Timesheet Approval Status | Hours + approval status, for one's self or (if a Manager) one's whole mapped team | Employee, and any Manager of mapped employees (data-driven, not role-name-driven) | employee_work_logs, manager_employee_mappings |
| 35 | Work Log Time Report | Flat, un-aggregated list of work-log entries (Day/Project/Module/Task/Start/End/Hours) | Employee, and any Manager of mapped employees | employee_work_logs |

# Section A — Core Reports

These 19 reports live under /api/v1/reports/*, are rate-limited as a class (heavyReportLimiter), require only an authenticated session (authenticate), and are automatically scoped to the caller's own company (req.companyId). None of them enforce a role check in code.

Two technical conventions are shared by nearly every report in this section and are explained once here instead of 19 times:

- hoursSource filter — controls which "hours" column a query reads. hoursSource=O uses the original, immutable hours_logged value exactly as entered/imported. Any other value (including omitting the filter) uses COALESCE(modified_hours, hours_logged) — the Admin-adjusted hours if one was ever set, otherwise the original value. Default (omitted): modified-hours-aware.

- Publish guard (roleId=5) — when the caller's numeric role ID is exactly 5, every timesheet-based query additionally requires the row's import batch to be marked published (timesheet_import_history.is_publish = true). For every other caller, no such restriction applies. This parameter is not exposed in any Swagger documentation and its origin outside these report files could not be confirmed from the code read for this document.

- Pagination — default page 1, default page size 10, hard ceiling 100 regardless of what an individual report's Swagger text claims (several claim 200; the code caps at 100).

## 1. Employee Hourly Rate

### Report Purpose

Tells Finance and Management what each employee effectively costs the business per working hour in a given month, by dividing that employee's total monthly cost by a standard 176-hour month.

### Why Was This Report Created?

Employee cost is recorded in monthly_costs as a lump monthly figure (salary + ops cost). Without this report, comparing an employee's cost to hourly billing rates or to another employee's cost-efficiency would require someone to manually divide total cost by working hours every time. This report standardizes that division.

### Who Uses This Report?

Documented in code as intended for Finance, Management. No role is enforced — any authenticated user of the company can call it.

### What Business Questions Does It Answer?

- What does Employee X actually cost the company per hour, this month?

- Which employees have the highest/lowest per-hour cost?

- Is an employee's cost proportionate to their billing rate?

### How Does the Report Work?

Select Month + Year

↓

Find all ACTIVE employees in the company

↓

Left-join their monthly_costs row for that month (if any)

↓

per_hour_rate = total_cost / 176

↓

Sort / paginate / return

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Employee identity | employees (status='active' only) | Only active headcount is costed |
| Monthly cost | monthly_costs (LEFT JOIN on employee + month) | Source of salary_cost, ops_cost, total_cost, billable_cost |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| full_name, employee_code, designation, total_experience, company_experience | Employee identity/profile | Direct from employees |
| month_year | The resolved period, as YYYY-MM | Built from the month/year filters |
| salary_cost, ops_cost, total_cost, billable_cost | That month's cost figures | Direct from monthly_costs; NULL if no cost record exists for the month |
| per_hour_rate | Effective cost per working hour | See formula below |

### Formulas & Calculations

Per-Hour Rate

per_hour_rate = ROUND(total_cost / 176, 2)   -- 176 = 22 working days × 8 hours

= 0  if total_cost is NULL or not greater than 0

Business meaning: this is a cost rate, not a billing rate — it says nothing about what the client is charged, only what the employee costs the company per hour that month.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | The period to cost | Selects the monthly_costs row via an exact YYYY-MM match |
| employeeId | An employee ID | Narrow to one person | employees.id = employeeId |
| search | Free text | Name or employee code | Case-insensitive partial match on full_name or employee_code |
| sortBy / sortOrder | One of full_name, employee_code, designation, salary_cost, total_cost, per_hour_rate | Result ordering | Default full_name ASC |
| page / limit | Integers | Pagination | Default page 1, size 10, max 100 |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=full_name, sortOrder=ASC. month/year have no default — both are required; omitting either returns a 422 validation error.

### What Does Not Count?

An employee with no monthly_costs row for the selected month is still listed (all active employees always appear, via a LEFT JOIN) — they simply show null cost fields and per_hour_rate = 0. This is different from being excluded; it means "no cost data was entered for this employee this month," not "this employee has zero cost."

### Business Interpretation

A per_hour_rate of 0 almost always means missing cost data for that employee/month, not that the employee is free — check whether a monthly_costs entry exists before drawing conclusions.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| per_hour_rate = 0 for an otherwise-active employee | Check whether monthly_costs was populated for that month |
| Unusually high per_hour_rate | Verify the entered total_cost figure is correct for that employee |

### API Information

- Method/Path: GET /api/v1/reports/employee-hourly-rate

- Access: authenticate only, company-scoped

- Query Parameters: month*, year*, employeeId, search, sortBy, sortOrder, page, limit

- Response: Paginated array; no summary block for this report.

Example Request

GET /api/v1/reports/employee-hourly-rate?month=8&year=2026&search=kalli

Plain English: "Show me the hourly cost rate for August 2026 for any active employee whose name or code contains 'kalli'."

### Relation to Other Reports

Do not confuse per_hour_rate here (÷176) with the "hourly_rate" language that appears in the Service PO Summary Swagger text — that report never actually computes a per-hour rate; it multiplies hours directly by monthly_costs.total_cost with no division step. See the note under Service PO Summary.

## 2. Monthly Cost Summary

### Report Purpose

Rolls up the whole company's employee cost — salary, ops, total, and billable — into one row per calendar month, so Finance/Management can see the cost trend over time without looking at individual employees.

### Why Was This Report Created?

monthly_costs stores one row per employee per month. Without aggregation, seeing "how much did the company spend in total in March" requires manually summing every employee row. This report does that summation server-side.

### Who Uses This Report?

Documented as Finance, Management. No role enforced in code.

### What Business Questions Does It Answer?

- What was total company cost in a given month or year?

- How is the salary-vs-ops-cost split trending over time?

- How many distinct employees were costed in a given month?

### How Does the Report Work?

Filter monthly_costs by year and/or month

↓

GROUP BY month_year

↓

SUM salary_cost, ops_cost, total_cost, billable_cost

↓

COUNT DISTINCT employees per month

↓

Sort / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Monthly cost figures | monthly_costs | Sole source; no joins |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| year, month, month_name | The period | Parsed out of month_year |
| employee_count | How many distinct employees were costed that month | COUNT(DISTINCT employee_id) |
| total_salary_cost / total_ops_cost / total_cost / total_billable_cost | Company-wide totals for that month | SUM() of the respective monthly_costs column |

### Formulas & Calculations

No derived ratios — this report is pure aggregation (SUM/COUNT).

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| year | A year | Restrict to a calendar year | month_year LIKE 'YYYY-%' |
| month | A month number | Restrict to one calendar month (any year, unless year is also given) | month_year LIKE '%-MM', or an exact YYYY-MM match if year is also supplied |
| sortBy / sortOrder | One of year, month, total_salary_cost, total_ops_cost, total_cost, employee_count | Ordering | Default year ASC |
| page / limit | Integers | Pagination | Default 1 / 10, max 100 |

### Default Filter Values

month and year are both optional for this report (unlike report 1) — omitting both returns every month on record, paginated. sortBy=year, sortOrder=ASC, page=1, limit=10.

### What Does Not Count?

There is no employee status='active' filter here — a departed/inactive employee's historical cost rows still count toward the month they were incurred in. This is intentional: it is a historical cost ledger, not a current-headcount view.

### Business Interpretation

A page-level summary accompanies this report — see below — but it only totals the rows on the current page, not the whole filtered result set. Do not read it as a grand total unless the whole result fits on one page.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Sudden month-over-month jump in total_cost | Investigate new hires, bonuses, or a data-entry error in monthly_costs |
| employee_count drops sharply | Check for missing monthly_costs entries that month, not necessarily attrition |

### API Information

- Method/Path: GET /api/v1/reports/monthly-cost-summary

- Query Parameters: year, month, sortBy, sortOrder, page, limit

- Response: { records: [...], summary: {...} } inside the paginated payload; summary is a page-level sum of the four cost totals.

Example Request

GET /api/v1/reports/monthly-cost-summary?year=2026

Plain English: "Show me every month's company-wide cost total for calendar year 2026."

## 3. Timesheet Summary

### Report Purpose

The detailed, row-level view of every timesheet entry — who logged it, how many hours, against which Service PO, sub-project, and client. This is the "raw data" report other summarized reports are built from.

### Why Was This Report Created?

Summarized reports (utilization, cost breakdown, etc.) hide the individual timesheet entries behind aggregates. When someone needs to verify or drill into why a total looks a certain way, this report exposes the underlying rows directly.

### Who Uses This Report?

Documented as Finance, Management, HR, Division Head. No role enforced in code.

### What Business Questions Does It Answer?

- What exactly did Employee X log on a given date/range?

- Which timesheet entries make up a Service PO's hours?

- Was a specific entry billable, and against which client?

### How Does the Report Work?

Filter timesheets by date range / employee / Service PO / search

↓

Join Employee, Service PO, Client, Service Type, Sub-Project

↓

Select hours using hoursSource convention

↓

Sort by date (default) / paginate

↓

Sum hours on the current page → summary.total_hours_on_page

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Timesheet row | timesheets | Anchor table |
| Employee identity | employees (INNER JOIN) | Name/code/designation |
| Service PO / Client / Service Type | service_pos, clients, service_types (INNER JOIN) | Project & billing context |
| Sub-Project | sub_projects (LEFT JOIN) | Optional finer breakdown |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| timesheet_date, hours_logged | The entry itself | hours_logged respects the hoursSource convention |
| employee_code, full_name, designation | Who logged it | From employees |
| service_po_code/name, is_billable, client_name, service_type_name | What it was logged against | From the joined PO/client/type |
| sub_project_code/name | Optional finer project breakdown | NULL if the entry wasn't tagged to a sub-project |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| startDate / endDate | Dates | Date window | timesheet_date >= / <= |
| employeeId | Employee ID | One person | employee_id = |
| poId | Service PO ID | One project | service_po_id = |
| search | Free text | Name, code, PO name/code | OR'd ILIKE across those fields |
| sortBy | See allow-list | Ordering | Default timesheet_date DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=timesheet_date, sortOrder service-resolved default ASC (note: the repository's own internal default of DESC for this report never actually applies, because the service layer always resolves sortOrder before the query runs — in practice you must pass sortOrder=DESC explicitly to get newest-first ordering; the default sort column itself is still timesheet_date).

Known implementation note: two of this report's whitelisted sortBy values, total_hours and entry_count, do not exist as columns in this report's actual result set (they appear to be left over from a different report's whitelist). Requesting a sort by either would not behave as expected — flag for QA.

### What Does Not Count?

All the identity joins (employees, service_pos, clients, service_types) are INNER JOINs — a timesheet row that somehow points to a deleted/missing employee or PO record would be silently excluded from this report entirely, not shown with blank fields. There is no status='active' filter on the employee, so entries from inactive/departed employees still appear.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Entries missing for an expected employee/date | Check whether they were logged at all, or excluded by an unpublished-import guard (role ID 5 callers only) |

### API Information

- Method/Path: GET /api/v1/reports/timesheet-summary

- Response: { records: [...], summary: { total_hours_on_page } }

Example Request

GET /api/v1/reports/timesheet-summary?startDate=2026-08-01&endDate=2026-08-31&employeeId=175

Plain English: "Show me every timesheet entry Employee #175 logged in August 2026."

## 4. Service PO Utilisation

### Report Purpose

For each Service PO, compares the hours actually delivered against the hours that were expected (expected_man_hours), and classifies the PO's utilisation into a plain-English status band.

### Why Was This Report Created?

service_pos.expected_man_hours is set once at PO creation as a planning figure. Without this report, checking whether a project is tracking to that plan requires manually summing its timesheets and doing the division by hand for every PO.

### Who Uses This Report?

Documented as Finance, Management, Project Manager.

### What Business Questions Does It Answer?

- Is this Service PO over-utilized, on track, moderately utilized, or under-utilized?

- How many distinct people have worked on this PO?

- Which POs have delivered zero hours so far?

### How Does the Report Work?

For each Service PO (optionally filtered by status/client/search)

↓

Sum hours from its timesheets (optionally windowed by startDate/endDate)

↓

utilisation_pct = actual_hours / expected_man_hours × 100

↓

Classify into a status band

↓

Sort (default by utilisation_pct) / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Service PO plan | service_pos (expected_man_hours, status, dates) | The planning baseline |
| Actual hours | timesheets (LEFT JOIN) | What was actually delivered |
| Client / Service Type | clients, service_types (INNER JOIN) | Context columns |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| actual_hours | Hours delivered (optionally windowed by date filters) | Conditional SUM over matching timesheet rows |
| utilisation_pct | Delivered ÷ expected, as a percentage | See formula |
| distinct_resources | How many different employees have ever logged time on this PO | COUNT(DISTINCT employee_id) — not limited by the date window |

### Formulas & Calculations

Utilisation %

utilisation_pct = ROUND(actual_hours / expected_man_hours × 100, 2)

= NULL   if expected_man_hours is missing or not greater than 0

Utilisation Status (computed after the query, in this exact order):

>= 100   → "over_utilized"

>= 75    → "on_track"

>= 50    → "moderate"

< 50     → "under_utilized"

NULL/NaN → "no_data"

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| startDate / endDate | Dates | Windows the actual_hours calculation only — does not change which POs are returned | Applied inside the conditional SUM, not the outer WHERE |
| poId | Service PO ID | One PO | sp.id = |
| status | active, closed, or all | PO lifecycle state | Any value other than all is passed through as an exact match against sp.status (not validated against the enum) |
| search | Free text | PO name/code or client name | OR'd ILIKE |
| sortBy | See allow-list | Ordering | Default utilisation_pct DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=utilisation_pct, sortOrder resolves to ASC by default (pass sortOrder=DESC explicitly for highest-utilisation-first).

### What Does Not Count?

A PO with zero timesheet entries still appears (via LEFT JOIN) with actual_hours = 0; if it also has no expected_man_hours, its utilisation_pct is NULL and it is classified no_data, not under_utilized — the distinction matters: under_utilized means "we know the plan and it isn't being met," no_data means "there is no plan to compare against."

### Business Interpretation

| Status | Meaning |
| --- | --- |
| over_utilized | Delivered hours meet or exceed the plan — could mean scope creep or an outdated expected_man_hours figure |
| on_track | 75–99% of plan consumed |
| moderate | 50–74% of plan consumed |
| under_utilized | Under 50% of plan consumed |
| no_data | No expected_man_hours was ever set for this PO — utilisation cannot be judged |

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| over_utilized | Review scope/PO value — the plan may need revising |
| under_utilized | Check whether the PO is behind schedule or staffing is insufficient |
| no_data | Populate expected_man_hours on the Service PO so it can be tracked |

### API Information

- Method/Path: GET /api/v1/reports/service-po-utilisation

Example Request

GET /api/v1/reports/service-po-utilisation?status=active&sortOrder=DESC

Plain English: "Show me every active Service PO, most-utilized first."

## 5. Sub-Project Hours

### Report Purpose

The same idea as Service PO Utilisation, but one level deeper — hours delivered per Sub-Project within a Service PO, with entry counts and distinct-resource counts.

### Why Was This Report Created?

Not every Service PO is tracked as a single block of work — some are broken into Sub-Projects. This report gives that finer-grained visibility without requiring a separate export/manual pivot of timesheet data.

### Who Uses This Report?

Documented as Finance, Management, Project Manager.

### What Business Questions Does It Answer?

- How many hours has each Sub-Project consumed?

- How many timesheet entries and distinct people were involved?

- Which Sub-Projects under a given Service PO are most active?

### How Does the Report Work?

For each Sub-Project (optionally filtered by PO/status/search)

↓

Sum hours + count entries + count distinct employees from its timesheets

↓ (all three respect startDate/endDate and hoursSource identically)

Sort (default total_hours) / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Sub-Project | sub_projects | Anchor |
| Parent Service PO / Client | service_pos, clients (INNER JOIN) | Context |
| Hours | timesheets (LEFT JOIN on sub_project_id) | Actuals |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| total_hours | Hours logged against this Sub-Project | Conditional SUM, date/hoursSource-aware |
| entry_count | Number of qualifying timesheet rows | Conditional COUNT |
| distinct_resources | Distinct employees who logged against this Sub-Project (within the same date/hoursSource window) | Conditional COUNT(DISTINCT employee_id) |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| poId | Service PO ID | Only Sub-Projects under this PO | sub_projects.service_po_id = |
| startDate/endDate | Dates | Window the hours/entry/resource aggregates | Inside the conditional SUM/COUNT |
| status | active/closed/all | Sub-project lifecycle | Same "anything but all" pass-through as report 4 |
| search | Free text | Sub-project or PO name/code | OR'd ILIKE |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=total_hours, sortOrder resolves to ASC by default.

### What Does Not Count?

A Sub-Project with no timesheet activity still appears (via LEFT JOIN) with all three metrics at 0 — it is not hidden. There is no active/closed filter applied unless the caller passes status explicitly.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| entry_count = 0 for a Sub-Project expected to be active | Confirm work is actually happening and being logged against the right Sub-Project |

### API Information

- Method/Path: GET /api/v1/reports/sub-project-hours

- Response: { records: [...], summary: { total_hours_on_page } }

Example Request

GET /api/v1/reports/sub-project-hours?poId=301

Plain English: "Break down hours by Sub-Project for Service PO #301."

## 6. Resource Allocation

### Report Purpose

Shows which employees are actually working on which Service PO/client, derived directly from timesheet activity rather than from a separate staffing/allocation table.

### Why Was This Report Created?

The codebase has a service_po_resources staffing table, but it isn't always kept up to date. This report was deliberately built to derive "who is allocated to what" from actual logged hours instead, so the picture is accurate even when the formal staffing table lags reality (this reasoning is stated directly in the code).

### Who Uses This Report?

Documented as HR, Management, Division Head.

### What Business Questions Does It Answer?

- Which employees are working on which Service PO and for which client?

- How many hours has an employee logged on a given project, optionally in a specific month?

- Which employees are working on billable vs. non-billable engagements?

### How Does the Report Work?

Start from timesheets (not employees or service_pos)

↓

Join Employee, Service PO, Client, Service Type, Service Category

↓

Optionally restrict to a month/year window

↓

Sum hours per (employee, Service PO) pair

↓

Drop pairs that sum to exactly zero hours

↓

Sort (default by employee name) / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Allocation evidence | timesheets (anchor table) | "Allocated" is defined as "has logged hours," not "is listed in a staffing table" |
| Employee / PO / Client / Type / Category | employees, service_pos, clients, service_types, service_categories (all INNER JOIN) | Full context per allocation pair |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| total_hours_logged | Hours this employee has logged on this Service PO | SUM(hours), scoped to month/year if given, else all-time |
| employee_status, po_status | Current state of the employee and the PO | Direct columns |
| is_billable | Whether the Service PO is billable | Direct column |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month / year | Numbers | Restrict the hours total to one calendar month/year | EXTRACT(MONTH/YEAR FROM timesheet_date) = — omitting both returns all-time totals |
| employeeId, poId, clientId | IDs | Narrow to one person/PO/client | Exact match |
| status | PO status or all | PO lifecycle | Pass-through exact match (skip if all) |
| isBillable | true/anything else | Billable-only vs. all | Only the literal string/boolean true is treated as "true"; any other supplied value is treated as false — there is no way to explicitly request "non-billable only" via a value like "false" without it being interpreted correctly, since any non-"true" value produces the same false filter |
| serviceCategoryId, serviceTypeId | IDs | Narrow by category/type | Exact match |
| search | Free text | Name, code, PO, client | OR'd ILIKE |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=full_name, sortOrder=ASC (this is one of the few reports where the repository's own internal default also happens to be ASC, so there is no discrepancy to flag here).

### What Does Not Count?

Because the query starts from timesheets, an employee/PO combination with zero logged hours never appears at all — this is fundamentally different from a full employee × PO matrix; it is an "evidence of work" report, not a staffing-plan report. Only status='active' employees are included.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| An employee expected to be staffed on a PO doesn't appear | They have not yet logged any hours against it — check whether work has actually started |

### API Information

- Method/Path: GET /api/v1/reports/resource-allocation

Example Request

GET /api/v1/reports/resource-allocation?month=8&year=2026&clientId=12

Plain English: "Show me every employee-to-PO pairing with logged hours for Client #12 in August 2026."

## 7. Operational Cost Breakdown

### Report Purpose

One row per employee per month, showing the salary/ops/billable cost split and what percentage of that employee's total cost each component represents.

### Why Was This Report Created?

Monthly Cost Summary (report 2) aggregates cost across employees; this report intentionally does the opposite — keeps every employee/month row separate so Finance can inspect an individual's cost composition, not just the company total.

### Who Uses This Report?

Documented as Finance, Management.

### What Business Questions Does It Answer?

- What fraction of Employee X's cost in a given month was salary vs. ops vs. billable?

- Which employees have unusually high ops-cost share?

### How Does the Report Work?

Filter monthly_costs by year/month/employee/search

↓

Join employees for name/code/designation

↓

Compute % of total for salary, ops, and billable cost

↓

Sort (default month_year, then a secondary tie-break on the same column) / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Cost detail | monthly_costs | One row per employee per month |
| Employee identity | employees (INNER JOIN) | Name/code/designation |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| salary_cost, ops_cost, total_cost, billable_cost | Direct cost figures | From monthly_costs |
| salary_pct_of_total, ops_pct_of_total, billable_pct_of_total | Share of total cost | ROUND(component / total_cost × 100, 2), else 0 if total_cost is not positive |

### Formulas & Calculations

Cost-share percentage (identical pattern for all three components):

component_pct_of_total = component_cost / total_cost × 100     (rounded to 2dp)

= 0   if total_cost is NULL or not > 0

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| year/month | Numbers | Period | Same month_year LIKE/exact-match pattern as Monthly Cost Summary |
| employeeId | Employee ID | One person | Exact match |
| search | Free text | Name/code | OR'd ILIKE |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=month_year, sortOrder resolves to ASC, with a secondary tie-break always applied on month_year in the same direction as the primary sort.

### What Does Not Count?

No status='active' filter — a departed employee's historical cost rows still show. A monthly_costs row whose employee_id doesn't resolve to an actual employee record (shouldn't happen given foreign keys, but structurally possible) would be silently dropped by the INNER JOIN.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Unusually high ops_pct_of_total for an employee | Review what's being booked as "ops cost" for that person |

### API Information

- Method/Path: GET /api/v1/reports/operational-cost-breakdown

- Response: { records: [...], summary: {...} } (page-level totals for all four cost columns)

Example Request

GET /api/v1/reports/operational-cost-breakdown?year=2026&month=8

Plain English: "Show me every employee's cost breakdown for August 2026."

# Section A (continued) — Utilization & Service PO Summary Reports

## 8. Employee Utilization Summary

### Report Purpose

For each active employee, splits their monthly hours into billable time and five non-billable categories (Leaves, Team Management, L&D, Internal Support, Others), so Management can see how time is actually being spent, not just how much of it there was.

### Why Was This Report Created?

Timesheet entries are tagged with a Service Type, but Service Types are a flat list — there's no built-in "bucket" concept. This report classifies every Service Type into one of five business-meaningful non-billable buckets automatically (by name-keyword matching), so nobody has to manually categorize hours every month.

### Who Uses This Report?

Documented as Finance, Management, HR, Division Head.

### What Business Questions Does It Answer?

- How many billable vs. non-billable hours did each employee log this month?

- How much time went to leave, internal support, training, or team-management activities?

- Which employees have the highest utilization (excluding leave time)?

### How Does the Report Work?

Select Month + Year

↓

Find every ACTIVE employee in the company

↓

Left-join their timesheet entries for that month

↓

Classify each entry: billable? else check Service Type name against

keyword lists in priority order: Leaves → Team Management → L&D →

Internal Support → else "Others"

↓

Sum hours per category per employee

↓

Sort / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Employee | employees (status='active') | Anchor — every active employee always appears |
| Hours + classification | timesheets → service_pos → service_types (LEFT JOIN chain) | Source of hours and the category-detection keywords |
| Client | clients (for the billable-only client list) | Populates the clients column |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| billable_total | Hours logged against a billable Service PO | SUM(hours) where is_billable = true |
| non_billable_total | Hours logged against a non-billable Service PO | SUM(hours) where is_billable = false (rows with no timesheet activity at all fall into neither bucket) |
| leaves_hours, team_management_hours, lnd_hours, internal_support_hours, others_hours | Non-billable hours by category | See classification logic below |
| monthly_capacity, monthly_billing_capacity | The standard monthly hour cap used for comparison | Fixed constant, 176 for both fields |
| clients | Which billable clients this employee worked for this month | Distinct, comma-separated client names, billable POs only |
| total_utilization_excl_leaves_pct | Despite its name, this is a raw hour count, not a percentage | See formula below — flagged explicitly so it isn't misread as a percent |

### Formulas & Calculations

Non-billable category classification — evaluated per timesheet row, first match wins, in this exact order:

- Billable PO → not classified into any non-billable bucket at all

- Service Type name contains "leave", "vacation", or "holiday" → Leaves

- Contains "team management" or "management" → Team Management

- Contains "l&d", "learning", "training", or "development" → L&D

- Contains "internal support", "internal", "hr", "marketing", "finance", or "admin" → Internal Support

- Anything else → Others

"total_utilization_excl_leaves_pct" (name is misleading — this is hours, not a percentage):

total_utilization_excl_leaves_pct = billable_total + non_billable_total − leaves_hours

There is no division by capacity and no ×100 anywhere in this calculation.

Monthly capacity: hardcoded to 176 hours for both monthly_capacity and monthly_billing_capacity — this is not derived from working days in that specific month.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | The period | 422 error if either is missing or month is out of 1–12 |
| employeeId | Employee ID | One person | Exact match |
| search | Free text | Name/code | OR'd ILIKE |
| sortBy | See allow-list (output field names, e.g. billable_total) | Ordering | Default full_name |

### Default Filter Values

page=1, limit=10 (max 100 — Swagger's stated 200 ceiling does not apply), sortBy=full_name, sortOrder=ASC.

### What Does Not Count?

Only status='active' employees appear. An employee with zero timesheet activity that month still appears (all hour columns default to 0, clients is null) — they are not excluded. The row count (meta.total) is simply the count of active employees matching employeeId/search — it is not reduced by whether they logged any hours.

### Business Interpretation

This report never flags anything as "at risk" — it is a descriptive breakdown. Interpretation is left to the reader: a high leaves_hours or internal_support_hours share relative to billable_total may indicate under-utilization for that individual.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| High non-billable share for an employee expected to be billable | Review their current project allocation |

### API Information

- Method/Path: GET /api/v1/reports/employee-utilization-summary

- Response: { records: [...], summary: {...} }. Note: summary totals the 7 hour columns listed above (billable_total, non_billable_total, and the 5 categories) but explicitly does not include total_utilization_excl_leaves_pct.

Example Request

GET /api/v1/reports/employee-utilization-summary?month=8&year=2026

## 9. Service PO Summary

### Report Purpose

One row per Service PO, showing how many hours have been delivered before the selected month, how many hours remain against the plan, and how much is billable for the selected month specifically.

### Why Was This Report Created?

Combines three separate questions — "how much has this PO consumed historically," "how much is left," and "what's billable this month" — into a single PO-level view for Finance/Delivery to review month by month.

### Who Uses This Report?

Documented as Finance, Management, Division Head.

### What Business Questions Does It Answer?

- How many hours has this PO consumed before this month started?

- How many hours remain against its expected_man_hours plan?

- What billable amount did this PO generate this specific month?

### How Does the Report Work?

Select Month + Year

↓

For each billable-capable Service PO with timesheet activity THIS month:

hours_delivered_before_month = SUM(hours) logged before day 1 of the month

available_hours = expected_man_hours − hours_delivered_before_month

monthly_billable_amount = SUM(this month's hours × the logging

employee's monthly_costs.total_cost)

↓

Sort / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Service PO plan | service_pos (expected_man_hours, invoice_amount, dates, status) | Planning baseline & static invoice figure |
| Historical hours | timesheets (before the month) | hours_delivered_before_month |
| This month's hours + cost | timesheets (this month) × monthly_costs | monthly_billable_amount |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| hours_delivered_before_month | All-time hours logged strictly before the 1st of the selected month | SUM(hours) where timesheet_date < first day of month |
| available_hours | Remaining plan | expected_man_hours − hours_delivered_before_month (can go negative if more was delivered than planned) |
| monthly_billable_amount | This month's billable value | SUM(hours_this_month × employee_monthly_cost), billable POs only, else NULL |
| invoiced_amount | The PO's static invoice figure | Directly from service_pos.invoice_amount, billable POs only |
| unbilled_amount | Cumulative billable value not yet reflected in the invoice figure | (all-time billable amount before this month + this month's billable amount) − invoice_amount |

### Formulas & Calculations

hours_delivered_before_month = SUM(hours) WHERE timesheet_date < first-of-month

available_hours              = expected_man_hours − hours_delivered_before_month

monthly_billable_amount      = SUM(hours_this_month × employee.monthly_costs.total_cost)   [billable POs only]

unbilled_amount               = (cumulative billable amount through this month) − invoice_amount   [billable POs only]

Known implementation note: despite Swagger text for this route claiming hourly_rate = total_cost / 160, no such division, and no hourly_rate field, exists anywhere in this report's actual query — monthly_costs.total_cost is multiplied directly by hours with no per-hour conversion. The /160 division genuinely exists, but only in the unrelated Employee Hourly Rate report (report 1), which divides by 176, not 160.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | The period | 422 if missing/out of range |
| status | PO status or all | Lifecycle | Exact match, skipped if all |
| clientId | ID | One client | Exact match |
| is_billable | boolean-like | Billable filter | Only applied if explicitly given |
| serviceCategoryId / serviceTypeId | IDs | Category/type | Exact match |
| poId | ID | One PO | Exact match |
| startDate / endDate | Dates | PO start/end date bounds | sp.start_date >= / sp.end_date <= |
| search | Free text | Client/PO name/code | OR'd ILIKE |

### Default Filter Values

page=1, limit=10 (max 100 — Swagger's 200 does not apply), sortBy=client_name, sortOrder=ASC, with an always-applied secondary tie-break sort on service_po_name ASC.

### What Does Not Count?

Critical exclusion: a Service PO with zero timesheet activity in the selected month does not appear in this report at all, for any month — the query is built around an inner join to "this month's hours," so a dormant PO simply vanishes from the result set rather than showing zero values. This is different from most other reports in this document, where a zero-activity row is still shown with zeros.

### Business Interpretation

A PO that used to appear every month and suddenly disappears from this report has had zero timesheet hours logged in the selected month — check whether it's stalled, closed, or simply not yet started that month's work.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| available_hours negative | The PO has exceeded its planned hours — review scope/budget |
| PO missing from the report | Confirm whether it should have activity this month |

### API Information

- Method/Path: GET /api/v1/reports/service-po-summary

- Response: { records: [...], summary: {...} } — page-level totals for PO value, expected hours, hours delivered before month, available hours, and monthly billable amount.

Example Request

GET /api/v1/reports/service-po-summary?month=8&year=2026&clientId=12

## 10. Invoice PO Summary

### Report Purpose

Structurally identical to Service PO Summary (same PO detail, same hours_delivered_before_month/available_hours/monthly_billable_amount), but its billing figures come from a different, purpose-built source: the Service PO Monthly Budget master.

### Why Was This Report Created?

Service PO Summary reads invoiced_amount off the PO's own static invoice_amount field. Once a dedicated month-by-month invoicing/billing master (service_po_monthly_budgets) was introduced, this report was created as a separate, independent implementation so the two billing views could never interfere with each other. The code is explicit that this report does not modify or share logic with Service PO Summary's calculation.

### Who Uses This Report?

Documented as Finance, Management, Division Head.

### What Business Questions Does It Answer?

- What was actually invoiced vs. billed for this PO, this month, according to the Monthly Budget master?

- How much remains unbilled against what was invoiced?

### How Does the Report Work?

Same delivery/hours calculation as Service PO Summary

↓

PLUS: look up this PO's row in service_po_monthly_budgets for the

selected month/year

↓

invoiced_amount = that row's invoice_amount (0 if no row exists)

billed_amount   = that row's billed_amount (0 if no row exists)

unbilled_amount = invoiced_amount − billed_amount

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Same PO/hours data as report 9 | service_pos, timesheets, monthly_costs | Unchanged delivery calculation |
| Billing figures | service_po_monthly_budgets (LEFT JOIN, matched on PO + month + year) | The authoritative monthly invoicing record |

### Column Definitions

Same as Service PO Summary, plus:

| Column | Meaning | Calculation |
| --- | --- | --- |
| invoiced_amount | This month's invoiced figure per the Budget master | service_po_monthly_budgets.invoice_amount, defaults to 0 if no row |
| billed_amount | This month's billed figure per the Budget master | service_po_monthly_budgets.billed_amount, defaults to 0 if no row |
| unbilled_amount | Gap between invoiced and billed, this month only | invoiced_amount − billed_amount (a simple monthly difference — not the cumulative formula report 9 uses) |

### Formulas & Calculations

invoiced_amount = service_po_monthly_budgets.invoice_amount   (0 if no matching row for that PO/month)

billed_amount   = service_po_monthly_budgets.billed_amount    (0 if no matching row)

unbilled_amount = invoiced_amount − billed_amount

### Filters

Identical filter set to Service PO Summary (status, clientId, is_billable, serviceCategoryId, serviceTypeId, poId, startDate, endDate, search, sortBy, sortOrder, page, limit) — same meanings and effects.

### Default Filter Values

Same as Service PO Summary.

### What Does Not Count?

Same exclusion as Service PO Summary: a PO with zero timesheet activity in the selected month does not appear at all, regardless of whether it has a Monthly Budget entry. Missing budget data for a PO/month is not an exclusion condition by itself — it simply defaults invoiced_amount/billed_amount to 0.

Known implementation note: a migration-file comment describing the service_po_monthly_budgets table says it is "consumed by Service PO Summary" — that is stale; the table is actually read by this report (Invoice PO Summary), not by Service PO Summary.

### Business Interpretation

unbilled_amount here answers "of what was invoiced this specific month, how much is still unbilled" — a simpler, single-month question than Service PO Summary's cumulative unbilled_amount. Do not compare the two reports' unbilled_amount figures directly; they measure different things.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| unbilled_amount > 0 | Follow up on billing for that PO/month |

### API Information

- Method/Path: GET /api/v1/reports/invoice-po-summary

- Response: { records: [...], summary: {...} } — same totals as report 9 plus total_billed_amount.

### Relation to Other Reports

This is the report to use when you specifically need figures sourced from the Service PO Monthly Budget master. Use Service PO Summary when you want the PO's own static invoice_amount and a cumulative unbilled calculation instead.

## 11. Resource Utilization

### Report Purpose

Shows each employee's hours for a month, pivoted across whichever Service Categories/Service Types actually had activity that month — a dynamic spreadsheet-style table rather than a fixed column list.

### Why Was This Report Created?

Service Types vary by company and change over time; hardcoding columns for "Project," "Service Pack," etc. would break whenever a new type was added. This report builds its columns from whatever categories/types actually appear in the data for the selected period.

### Who Uses This Report?

Documented as HR, Management, Division Head.

### What Business Questions Does It Answer?

- How were an employee's hours spread across different service categories/types this month?

- What's each employee's billable vs. non-billable total and overall utilization?

### How Does the Report Work?

Select Month + Year

↓

Find every distinct (Service Category, Service Type) that has

timesheet activity that period → these become the columns

↓

For each employee with activity that period, sum hours per column

↓

Classify columns as billable/non-billable by category-name keyword,

and as "leave" by service-type-name keyword

↓

Compute billable_total, non_billable_total, leaves_hours,

total_utilization = total_hours − leaves_hours

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours + pivot columns | timesheets → service_pos → service_types → service_categories | Everything comes from actual logged activity |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| columns | The dynamic category → service-type structure for this period | Distinct combinations with activity |
| hours (per service type, per employee) | Hours that employee logged against that specific service type | ROUND(SUM(hours), 4) |
| billable_total | Sum of hours in columns whose category name contains "billable" (and not "non") | See formula |
| non_billable_total | Everything else | total - billable |
| leaves_hours | Sum of hours in columns whose service-type name contains "leave"/"vacation"/"holiday" | Independent accumulator — see note below |
| total_hours | billable_total + non_billable_total |  |
| total_utilization | total_hours − leaves_hours |  |

### Formulas & Calculations

billable_total    = SUM(hours) for columns where category_name contains "billable" and not "non"

non_billable_total = SUM(hours) for every other column

total_hours        = billable_total + non_billable_total

total_utilization  = total_hours − leaves_hours

Known implementation note: leaves_hours is tracked as an independent accumulator, not mutually exclusive from non_billable_total — a "leave" service type is still counted inside non_billable_total and separately inside leaves_hours. This is why total_utilization subtracts leaves_hours rather than the two being naturally exclusive buckets.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Required | Period | 422 if missing/invalid |
| employeeId | ID | One person | Exact match |
| search | Free text | Name/code | OR'd ILIKE |
| page/limit | — | Pagination is at the employee level | Default 1/10, max 100 |

There is no sortBy/sortOrder/status/client/service filter for this report.

### Default Filter Values

page=1, limit=10 (max 100).

### What Does Not Count?

This report has no status='active' filter at all — any employee with matching timesheet rows in the period appears, active or not (this differs from report 12, which does require active status). There is also no monthly_capacity field in this report's output whatsoever.

### API Information

- Method/Path: GET /api/v1/reports/resource-utilization

- Response: { columns: [...], records: [...], summary: {...} } — summary is page-level totals for billable/non-billable/total/leave/utilization hours.

Example Request

GET /api/v1/reports/resource-utilization?month=8&year=2026

### Relation to Other Reports

Use Monthly Resource Utilization (report 12) instead when you need the full Excel-style employee detail (experience, resource description, client list, capacity) alongside the same pivot — this report is the lighter-weight version with no employee-detail columns.

## 12. Monthly Resource Utilization

### Report Purpose

The full "Excel resource utilization report" replica — every fixed employee-detail column (experience, resource description, client list, monthly capacity) plus the same dynamic category/service-type hours pivot as report 11, for active employees who actually logged time that period.

### Why Was This Report Created?

This report exists specifically to match a pre-existing Excel-based resource utilization report that Management already used, so that report could be produced from the system directly instead of being assembled by hand every month.

### Who Uses This Report?

Documented as HR, Management, Division Head.

### What Business Questions Does It Answer?

- For each currently active, working employee, what does their full resource profile plus their hour breakdown look like this month?

- Which clients did each employee work for?

### How Does the Report Work?

Select Month + Year

↓

Find ACTIVE employees who logged at least one timesheet entry

against a non-deleted PO/type/category that period

↓

Attach fixed profile columns + a comma-separated client list

↓

Attach the same dynamic pivot as report 11

↓

Compute billable/non-billable/leave/utilization totals

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Employee profile | employees | Fixed detail columns |
| Hours + pivot | timesheets → service_pos → service_types → service_categories | Same mechanism as report 11 |
| Client list | timesheets → service_pos → clients | Distinct client names worked for that period |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| full_name, designation, total_experience, company_experience, resource_description | Employee profile | Direct from employees |
| monthly_capacity, monthly_billing_capacity | Standard monthly hour cap | Fixed constant, 176 for both (see note) |
| clients | Distinct client names this employee worked for that period | STRING_AGG(DISTINCT client_name), filtered on raw hours_logged > 0 (see note below), defaults to '' |
| hours, billable_total, non_billable_total, leaves_hours, total_utilization | Same as report 11 | Same formulas as report 11 |

Known implementation note: the Swagger documentation and one internal code comment for this report state the capacity is 160; the query that actually runs hardcodes 176. Treat 176 as the true, currently-effective value.
 
      Known implementation note: the clients list filters on the raw hours_logged column rather than the same modified-hours-aware column used everywhere else in this report — a row with hours_logged = 0 but a positive modified_hours would be excluded from the client list even though its hours still count elsewhere in the same report.

### Filters

Same as report 11: month/year (required), employeeId, search, page/limit. No sort parameters.

### Default Filter Values

page=1, limit=10 (max 100).

### What Does Not Count?

This report requires status='active' and at least one timesheet entry that period against a non-deleted Service PO/Type/Category — an active employee with zero activity that month does not appear here (unlike report 8, which always lists every active employee regardless of activity).

### Business Interpretation

Because inactivity excludes an employee entirely, an "empty" result for a specific employee filter means either they're inactive, or they simply logged nothing that period — check employeeId alone via report 8 (Employee Utilization Summary) if you need to confirm which.

### API Information

- Method/Path: GET /api/v1/reports/monthly-resource-utilization

- Response: { columns: [...], records: [...], summary: {...} }

Example Request

GET /api/v1/reports/monthly-resource-utilization?month=8&year=2026

### Relation to Other Reports

This is the "full Excel replica" of report 11 — use it when the audience expects the complete employee-profile columns; use report 11 for a lighter, faster pull when only the hours pivot matters.

# Section A (continued) — Client & Dashboard-Derived Analytics Reports

Five of these seven reports (14, 16, 17, 18, 19) share one period-resolution rule, explained once here: the caller must supply exactly one of month+year OR startDate+endDate — supplying both modes, or neither, returns a 422 error ("Provide either month and year, or startDate and endDate — not both" / "...or startDate and endDate."). Report 15 (Client Cost Analytics) is the exception — it takes no period filter at all by design. Report 13 (Resource/Project Utilization) is also an exception — it silently defaults to the current month/year rather than requiring either mode.

## 13. Resource / Project Utilization Report

### Report Purpose

For a selected month, shows every employee's total hours and a full breakdown of exactly which projects/clients/service types those hours went to, with a billable-amount estimate per project.

### Why Was This Report Created?

Other utilization reports show hours by category; this one is aimed at answering "what did this specific person work on, and for how long, this month" — a staffing-detail view rather than a category rollup, with rich multi-select filtering (multiple employees, clients, projects, service types at once).

### Who Uses This Report?

Not annotated with a role in code. By content, this is a staffing/utilization detail report most relevant to Management and Resource/HR teams needing to see individual project involvement.

### What Business Questions Does It Answer?

- What projects did this employee (or these employees) work on this month, and how many hours on each?

- What's the estimated billable value of an employee's time on a specific project?

### How Does the Report Work?

Resolve month/year (defaults to the current month/year if omitted)

↓

Filter timesheets by any combination of employee/client/project/

service-type IDs or name filters (multi-select — comma-separated

lists or repeated keys all work)

↓

Sum hours per (employee, project) pair

↓

Look up each employee's monthly_costs.total_cost for the month

↓

billableAmount = hours × that rate, only for billable projects

↓

Paginate by EMPLOYEE (not by row)

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours | timesheets (hours_logged > 0 always required) | Anchor |
| Employee / Project / Client / Service Type / Category / Sub-Project | joined tables | Full project context |
| Billable rate | monthly_costs.total_cost for that employee/month | Used to estimate billableAmount |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| employeeId, employeeName, totalHours | Per-employee summary | totalHours = sum of all their project hours |
| projects[].projectHours | Hours on that specific project | ROUND(SUM(hours), 2) |
| projects[].billableAmount | Estimated billable value | hours × monthly_costs.total_cost if the project is billable, else 0; also 0 if the employee has no cost record that month even when billable |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month/year | Numbers | Defaults to the current month/year if omitted | EXTRACT(MONTH/YEAR...) = |
| employeeId/employeeIds, clientId/clientIds, poId/projectIds/projectId, serviceTypeId/serviceTypeIds/serviceTypes | Single ID, comma-separated list, or repeated query keys | Multi-select filtering | IN (...), only applied when the resulting list is non-empty |
| employeeName, clientName, projectName, projectType, category, projectSubType | Free text | Name-based narrowing | Independent ILIKE filters |
| categoryId, subProjectId, serviceTypeId | IDs | Exact narrowing | Exact match |
| search | Free text | Broad search | OR'd ILIKE across employee, client, project, service type, category, sub-project names |

### Default Filter Values

month/year default to today's month/year if not supplied (this report has no "required period" error). page=1, limit=10 (max 100).

### What Does Not Count?

Only rows with hours_logged > 0 are ever considered, even under the modified-hours convention. Pagination is by distinct employee, not by row — limit=10 means 10 employees, each potentially with many project rows.

### API Information

- Method/Path: GET /api/v1/reports/resource-project-utilization-report

Example Request

GET /api/v1/reports/resource-project-utilization-report?month=5&year=2026&employeeId=175,178,179

Plain English: "Show me the August-style project breakdown for employees #175, #178, and #179 in May 2026."

## 14. Client × Service PO Hours

### Report Purpose

Groups logged hours by Client, then by each of that Client's Service POs, with a running total per client.

### Why Was This Report Created?

A simple, purpose-built alternative to the Dashboard's own "Client × Service PO" chart, exposed as a standalone report so it can be filtered/queried independently of the Dashboard UI (the code explicitly notes it is independent of, and does not affect, that chart).

### Who Uses This Report?

Not annotated with a role in code. By content, this is a client/delivery-oriented view for Management.

### What Business Questions Does It Answer?

- How many hours has each client consumed in a period, broken down by Service PO?

### How Does the Report Work?

Resolve exactly one of month+year OR startDate+endDate

↓

Sum hours per (Client, Service PO) for that window

↓

Group into one entry per Client, with a running client-level total

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours | timesheets | Anchor |
| Client / Service PO / Service Type | joined tables | Grouping keys |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| service_pos[].hours | Hours logged against this PO in the window | ROUND(SUM(hours), 2) |
| total_hrs_of_client | Sum of all this client's PO hours | Running sum of the already-rounded per-PO figures, rounded again |

### Formulas & Calculations

"Main + Parent + Child hierarchy hours combined" simply means: the official timesheets table has no separate hierarchy rows at all (hierarchy tagging only exists in the Employee Self-Service draft data and is dropped once synced) — so a plain sum grouped by Service PO already represents every hierarchy level combined; there is no separate rollup step needed or performed.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month/year OR startDate/endDate | Exactly one pair | Period | 422 if both or neither given |
| clientId, poId, serviceTypeId, employeeId | IDs | Narrowing | Exact match |
| status | PO status or all | Lifecycle | Pass-through, skipped if all |

### Default Filter Values

No default period — one mode is required. Not paginated.

### What Does Not Count?

This report is not paginated at all — it returns every matching client in one response.

### API Information

- Method/Path: GET /api/v1/reports/client-service-po-hours

- Response: Array of { client_id, client_name, total_hrs_of_client, service_pos: [...] } — no pagination envelope.

Example Request

GET /api/v1/reports/client-service-po-hours?month=8&year=2026

## 15. Client Cost Analytics

### Report Purpose

An always-complete, all-time (never filtered by period, client, or PO) ranking of clients by total cost, plus a client × service-category cost matrix — a direct API equivalent of three charts from the Dashboard's Analytics2 endpoint.

### Why Was This Report Created?

To expose the same client-cost-ranking view the Dashboard already computes, as a standalone, independently callable report/API.

### Who Uses This Report?

Not annotated with a role in code. Mirrors a Dashboard/Management-facing analytics view.

### What Business Questions Does It Answer?

- Which clients have generated the most total cost, all-time?

- How is each client's cost distributed across service categories?

### How Does the Report Work?

(No period or entity filter is ever applied)

↓

Sum all-time hours per client (from timesheets)

↓

Sum all-time billed amount per client (from service_po_monthly_budgets)

↓

Merge into one client list, sort by total_cost DESC

↓

top_clients_by_cost = that same sorted list, paginated + ranked

↓

client_category_cost_matrix = billed amount per (client, category),

zero-filled for every known category

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours | timesheets, all-time, unfiltered | total_hours per client |
| Cost | service_po_monthly_budgets.billed_amount, all-time, unfiltered | total_cost per client and the category matrix |
| Category list | service_categories | Ensures every category is represented (zero-filled) even with no cost |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| clients[].total_hours, total_cost | All-time totals | SUM, no filters at all besides company |
| top_clients_by_cost[].rank | 1-based rank in the full, all-time cost-sorted list | Position in the sorted array, offset by the requested page |
| category_matrix[].categories.{name} | That client's total cost in that category | SUM(billed_amount), 0 if none |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| hoursSource | O or M | Which hours column to sum | Affects total_hours only — cost figures never depend on this |
| page/limit | Numbers | Paginates the top_clients ranking only | Default limit for this report is 15, not the usual 10 |

### Default Filter Values

page=1, limit=15 (note the different default from every other report in this document). No period filter exists to default.

### What Does Not Count?

No filter — month, year, date range, client, PO, employee, or service type — narrows this report in any way except hoursSource/page/limit. This is intentional and matches the Dashboard's own scope.

### API Information

- Method/Path: GET /api/v1/reports/client-cost-analytics

- Response: { clients: [...], top_clients: { data, pagination }, category_matrix: [...] }

Example Request

GET /api/v1/reports/client-cost-analytics?limit=10

Plain English: "Give me the top 10 clients by all-time cost, plus the full client-cost picture."

## 16. Client-Wise Analytics

### Report Purpose

Per-client cost, hours, average cost-per-hour, project count, and each client's percentage share of total cost — for a specific period (unlike report 15, which is always all-time).

### Why Was This Report Created?

Report 15 answers "who are our biggest clients, ever" — this report answers the period-scoped version of the same question, matching the Dashboard's client_wise_analytics chart.

### Who Uses This Report?

Not annotated with a role in code.

### What Business Questions Does It Answer?

- For this period, which clients cost the most, and what share of total cost does each represent?

- What's the average cost per hour for each client?

### How Does the Report Work?

Resolve exactly one of month+year OR startDate+endDate

↓

Sum hours + project count per client (from timesheets, this period)

↓

Sum billed amount per client (from service_po_monthly_budgets, this period)

↓

average_cost_per_hour = total_cost / total_hours

↓

percentage_of_total_cost computed against EVERY matching client

↓

THEN sort, THEN paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours + project count | timesheets | Period-scoped activity |
| Cost | service_po_monthly_budgets | Period-scoped billing |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| total_cost, total_hours | Period totals | Sums as above |
| average_cost_per_hour | Cost efficiency | total_cost / total_hours, 0 if no hours |
| total_projects | Distinct Service POs with activity | COUNT(DISTINCT service_po_id), 0 if the client only appears in the cost data |
| percentage_of_total_cost | This client's share of total cost among all clients matching the same filters | See formula |

### Formulas & Calculations

average_cost_per_hour     = total_cost / total_hours     (0 if total_hours = 0)

percentage_of_total_cost  = (client.total_cost / SUM(total_cost across every matching client)) × 100

This percentage is computed once, against the full filtered set of clients, before pagination — so it does not change depending on which page you're viewing.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month/year OR startDate/endDate | Exactly one pair | Period | 422 if both/neither |
| employeeId | ID | Narrows to Service POs that employee actually logged hours against in the period | Implemented as a PO-existence check — the full PO's billed amount still counts, not a per-employee split of it |
| clientId, poId, serviceTypeId | IDs | Narrowing | Exact match |
| sortBy | total_cost, total_hours, average_cost_per_hour, total_projects, percentage_of_total_cost | Ordering | Default total_cost DESC |

### Default Filter Values

sortBy=total_cost, sortOrder=DESC, page=1, limit=10 (max 100).

### What Does Not Count?

A client with activity in only one of the two sources (hours-only or cost-only) still appears, with the other figure defaulted to 0.

### API Information

- Method/Path: GET /api/v1/reports/client-wise-analytics

Example Request

GET /api/v1/reports/client-wise-analytics?month=8&year=2026&sortBy=total_cost&sortOrder=DESC

## 17. Monthly Hours Trend

### Report Purpose

Five parallel month-by-month trend series in one call: hours by category, cost by category, utilization %, leave hours, and "no-work" (Idle/On Bench) hours — every month in the selected range is present, even if it had zero activity.

### Why Was This Report Created?

Bundles five Dashboard charts that all share the same period/filter resolution into a single report call, since a UI showing a trend chart typically needs all five together.

### Who Uses This Report?

Not annotated with a role in code. A Management-facing trend view.

### What Business Questions Does It Answer?

- How has hours/cost/utilization trended month over month?

- How much leave and "no-work"/bench time occurred each month?

### How Does the Report Work?

Resolve exactly one of month+year OR startDate+endDate

↓

Enumerate every {year, month} pair in that range

↓

Run 5 independent queries (hours by category, cost by category,

utilization, leave hours, no-work hours)

↓

For every enumerated month with no matching row, fill in zero/empty

values so the series never has a gap

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours by category | timesheets → service_types → service_categories | Uses each category's report_bucket_key (Billable/Non-Billable/Customer Non-Billable/Other), not a hardcoded name comparison |
| Cost by category | service_po_monthly_budgets (no timesheets join) | Already at PO/month granularity — joining timesheets would inflate the count |
| Utilization | timesheets | billable_hours / total_hours |
| Leave hours | timesheets where Service Type name is exactly "Leaves" | Exact match, not substring |
| No-work hours | timesheets where Service PO name is exactly "Idle" or "On Bench" | Exact match, not substring |

### Column Definitions

| Column | Meaning |
| --- | --- |
| monthly_hours_by_category | Hours per month, split into Billable / Non-Billable / Customer Non-Billable / Other |
| monthly_cost_by_category | Billed cost per month, per category (known categories plus any extra encountered) |
| monthly_utilization | utilization_percentage = billable_hours / total_hours × 100 (0 if no hours) |
| leave_hours_trend | Leave hours per month (exact Service Type name match on "Leaves") |
| no_work_trend | "No work" hours per month (exact Service PO name match on "Idle"/"On Bench") |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month/year OR startDate/endDate | Exactly one pair | Period | 422 if both/neither |
| employeeId, clientId, poId, serviceTypeId | IDs | Narrowing | Exact match, applied to all 5 sub-queries where applicable (cost has no employee/hoursSource concept) |

### Default Filter Values

No default period — required. Not paginated.

### What Does Not Count?

Every month in the resolved range is always present in every one of the 5 series, even at zero — there are never gaps. leave_hours_trend and no_work_trend use exact name equality, not substring matching — a Service PO literally named "Idle Time" would not match (compare to report 18's substring-based bench detection, which would match it).

### API Information

- Method/Path: GET /api/v1/reports/monthly-hours-trend

- Response: { monthly_hours_by_category, monthly_cost_by_category, monthly_utilization, leave_hours_trend, no_work_trend }

Example Request

GET /api/v1/reports/monthly-hours-trend?startDate=2026-01-01&endDate=2026-08-31

## 18. Employee Bench Percentage

### Report Purpose

For each employee, what percentage of their logged hours in a period went to a Service PO whose name marks it as "bench"/idle time.

### Why Was This Report Created?

Mirrors the Dashboard's employee_bench_pct chart as a standalone, filterable report.

### Who Uses This Report?

Not annotated with a role in code. An HR/Management-facing bench-tracking view.

### What Business Questions Does It Answer?

- Which employees have the highest share of "bench" time this period?

### How Does the Report Work?

Resolve exactly one of month+year OR startDate+endDate

↓

Sum hours per (employee, Service PO name) for the period

↓

For each Service PO whose name contains "idle" or "bench" (case-

insensitive, anywhere in the name) → count its hours as bench_hours

↓

bench_pct = bench_hours / total_hours × 100

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours per PO | timesheets → employees, service_pos | Source of both totals |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| bench_hours | Hours against a "bench-keyword" PO | See formula |
| total_hours | All hours that period | Sum across every PO |
| bench_pct | Share of time on bench | bench_hours / total_hours × 100, 0 if no hours |

### Formulas & Calculations

"Idle/On Bench Service PO" definition — a case-insensitive substring match on the Service PO's name against the keywords idle and bench (e.g. a PO literally named "Idle Time - Bench" or even "Idleness Tracker" would count).

bench_pct = ROUND(bench_hours / total_hours × 100, 2)     (0 if total_hours = 0)

Known implementation note: this substring rule is stricter/broader than Monthly Hours Trend's no_work_trend (report 17), which requires an exact PO name of "idle" or "on bench." Both are described as implementing the same underlying business concept, but the actual matching logic differs — a PO named "Idleness Tracker" would count here but not there.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month/year OR startDate/endDate | Exactly one pair | Period | 422 if both/neither |
| employeeId, clientId, poId | IDs | Narrowing | Exact match |
| sortBy | bench_pct, bench_hours, total_hours | Ordering | Default bench_pct DESC |

### Default Filter Values

sortBy=bench_pct, sortOrder=DESC, page=1, limit=10 (max 100).

### Business Interpretation

A high bench_pct means a large share of the employee's logged time this period was against a PO whose name marks it as idle/bench time — worth checking whether they need new project allocation.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| High bench_pct for an employee | Review their current allocation / assign new work |

### API Information

- Method/Path: GET /api/v1/reports/employee-bench-percentage

Example Request

GET /api/v1/reports/employee-bench-percentage?month=8&year=2026&sortOrder=DESC

## 19. Budget vs Billed

### Report Purpose

Compares planned cost (Cost Budget Master) against actual billed amount (Service PO Monthly Budget master), trended by month, broken down per Service PO, with explicit over-budget and under-budget PO lists.

### Why Was This Report Created?

Mirrors the Dashboard's budget_vs_billed analytics as a standalone report, letting Finance see planned-vs-actual billing variance without opening the Dashboard.

### Who Uses This Report?

Not annotated with a role in code. A Finance/Management budget-tracking view. employeeId intentionally has no meaning for this report — both source tables are Service-PO-level, never per-employee.

### What Business Questions Does It Answer?

- Are we billing more or less than what was budgeted, company-wide, this period?

- Which specific Service POs are over-budget? Under-budget?

### How Does the Report Work?

Resolve exactly one of month+year OR startDate+endDate

↓

For every (Service PO, month, year) with EITHER a Cost Budget Master

row OR a Monthly Budget row (or both):

budget_cost   = cost_budget_master.invoice_amount   (only 'active' rows count)

billed_amount = service_po_monthly_budgets.billed_amount

variance      = billed_amount − budget_cost

variance_pct  = variance / budget_cost × 100  (null if budget_cost is 0)

↓

Group into a monthly trend AND a per-Service-PO breakdown

↓

over_budget_service_pos  = POs where billed_amount > budget_cost

under_budget_service_pos = POs where billed_amount < budget_cost

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Budget (plan) | cost_budget_master.invoice_amount, only status='active' rows | The planned cost figure |
| Billed (actual) | service_po_monthly_budgets.billed_amount | The actual billed figure |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| monthly[] | Company-wide budget vs. billed, per month | Summed across all matching POs |
| by_service_po.data[] | Same comparison, per Service PO | Summed per PO across the resolved range |
| variance | Billed minus budgeted | billed_amount − budget_cost |
| variance_pct | Variance as a % of budget | variance / budget_cost × 100; null (not 0) when budget_cost is zero or negative |
| over_budget_service_pos / under_budget_service_pos | POs strictly over/under budget | billed_amount > budget_cost / billed_amount < budget_cost — a PO billed exactly at budget appears in neither list |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month/year OR startDate/endDate | Exactly one pair | Period | 422 if both/neither |
| clientId, poId, serviceTypeId | IDs | Narrowing | Exact match |
| sortBy | budget_cost, billed_amount, variance, variance_pct | Ordering — applies to by_service_po only | Default sort is ascending (sortOrder=ASC), unlike most other sortable reports in this section which default to descending |

### Default Filter Values

sortOrder=ASC (note the unusual default direction). page/limit apply only to by_service_po (default 1/10, max 100).

### What Does Not Count?

A Cost Budget Master row with a status other than 'active' is excluded from budget_cost unless a matching Monthly Budget row still exists independently for that PO/month (in which case that PO/month combination still appears, just with budget_cost = 0). The over/under-budget lists are built from the full, unpaginated result set, not just the current page.

### Business Interpretation

| Result | Meaning |
| --- | --- |
| PO in over_budget_service_pos | Billed more than planned — investigate why (scope change? incorrect budget entry?) |
| PO in under_budget_service_pos | Billed less than planned — could indicate delayed billing or reduced scope |

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Over-budget PO | Investigate cost overrun |
| Under-budget PO | Review whether billing is simply lagging or scope genuinely shrank |

### API Information

- Method/Path: GET /api/v1/reports/budget-vs-billed

- Response: { monthly, by_service_po: { data, meta }, summary, over_budget_service_pos, under_budget_service_pos }

Example Request

GET /api/v1/reports/budget-vs-billed?month=8&year=2026

# Section B — Management Reports

These 10 reports are the first features in the codebase to read two "planning" tables: cost_budget_master (planned monthly invoice amount per Service PO) and resource_budget_master (planned monthly hours per Employee + Service PO). Every other report in this document reads only actuals (timesheets, monthly_costs, service_po_monthly_budgets) — never these two planning tables. All 10 are GET-only, mounted under the same /api/v1/reports/* path as Section A, and rate-limited the same way. All require authenticate; only report 24 (BU Performance Scorecard) additionally requires requireEntityAdminOrAdmin.

## 20. Service PO Profitability

### Report Purpose

For each billable Service PO, compares the actual invoiced amount for the month against the actual delivery cost (hours × the delivering employees' monthly cost), to show real, already-happened margin.

### Why Was This Report Created?

Nothing else in the system puts "what we actually invoiced" and "what it actually cost us to deliver" side by side per PO, per month — this report exists specifically to answer that margin question directly, rather than requiring someone to cross-reference two different reports.

### Who Uses This Report?

Not annotated with a role in code. By content, a Finance/Delivery-leadership margin report.

### What Business Questions Does It Answer?

- Which Service POs were most/least profitable this month?

- What is the margin % for a specific client's portfolio of POs?

### How Does the Report Work?

Select Month + Year

↓

For each billable Service PO:

invoiced_amount = service_po_monthly_budgets.invoice_amount for that month

delivery_cost   = SUM(hours this month × logging employee's monthly cost)

margin          = invoiced_amount − delivery_cost

margin_pct      = margin / invoiced_amount × 100

↓

Sort (default margin DESC) / paginate

↓

summary totals = SUM over the current page only

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Actual invoice | service_po_monthly_budgets.invoice_amount | The realized (not planned) billing figure |
| Actual delivery cost | timesheets × monthly_costs | What delivering the work actually cost |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| hours_delivered | Hours logged this month against the PO | SUM(hours) |
| invoiced_amount | This month's invoice figure | service_po_monthly_budgets.invoice_amount, 0 if no row |
| delivery_cost | What delivering that work cost | SUM(hours × employee's monthly_costs.total_cost), 0 if no timesheet activity |
| margin | Profit | invoiced_amount − delivery_cost |
| margin_pct | Profit as % of revenue | margin / invoiced_amount × 100, NULL if invoiced_amount is not positive |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| clientId, poId | IDs | Narrowing | Exact match |
| status | PO status or all | Lifecycle | Pass-through, skipped if all |
| isBillable | boolean-like | Redundant — this report always restricts to billable POs regardless | The report hard-codes is_billable = true; this filter, if supplied, simply duplicates that restriction |
| serviceCategoryId, serviceTypeId | IDs | Narrowing | Exact match |
| search | Free text | Client/PO name/code | OR'd ILIKE |
| sortBy | client_name, service_po_name, invoiced_amount, delivery_cost, margin, margin_pct, hours_delivered | Ordering | Default margin DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=margin, sortOrder=DESC.

### What Does Not Count?

Non-billable Service POs are always excluded, regardless of any filter. A PO with no budget row and no timesheet hours still appears (it isn't dropped) with invoiced_amount=0, delivery_cost=0, margin=0, margin_pct=NULL.

### Business Interpretation

margin_pct = NULL means there was no invoice figure to divide by that month — treat it as "not measurable this month," not as zero margin.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Negative margin | Investigate delivery cost overrun on that PO |
| margin_pct = NULL for a PO expected to be invoiced | Confirm the Monthly Budget entry was made for that PO/month |

### API Information

- Method/Path: GET /api/v1/reports/service-po-profitability

- Response: { records: [...], summary: { total_invoiced_amount, total_delivery_cost, total_margin, overall_margin_pct } } — page-level only, confirmed in code.

Example Request

GET /api/v1/reports/service-po-profitability?month=8&year=2026

### Relation to Other Reports

This report is entirely actuals-based (what already happened). Compare to report 21 (Budgeted Margin Forecast), which is the forward-looking, planned counterpart.

## 21. Budgeted Margin Forecast

### Report Purpose

The forward-looking twin of report 20 — instead of actual invoice and actual delivery cost, this uses planned figures (Cost Budget Master's planned invoice amount, Resource Budget Master's planned hours) to forecast margin before the month happens.

### Why Was This Report Created?

Report 20 can only tell you margin after the fact. This report lets Finance/Delivery leadership see a projected margin the moment planning data (cost & resource budgets) is entered for a future month — useful for pre-month planning and budget approval.

### Who Uses This Report?

Not annotated with a role in code. By content, Finance/Delivery leadership doing forward planning.

### What Business Questions Does It Answer?

- Based on what's already planned, what margin do we expect for a future month?

- Which planned POs currently show a thin or negative forecasted margin?

### How Does the Report Work?

Select Month + Year

↓

Driving table: Cost Budget Master rows for that month (status='active')

↓

For each: budgeted_revenue = cost_budget_master.invoice_amount

budgeted_hours   = SUM(resource_budget_master.hours) for that PO/month

budgeted_cost    = SUM(planned hours × the planned employee's monthly cost)

forecasted_margin = budgeted_revenue − budgeted_cost

forecasted_margin_pct = forecasted_margin / budgeted_revenue × 100

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Planned revenue | cost_budget_master.invoice_amount, status='active' only | The forecast baseline |
| Planned hours | resource_budget_master.hours, status='active' only | Planned staffing |
| Cost rate applied to planned hours | monthly_costs.total_cost for the planned employee/month | Same cost source used for actuals elsewhere — the planned hours are costed at the employee's monthly cost figure, not a distinct "planned rate" |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| budgeted_revenue | Planned invoice amount | cost_budget_master.invoice_amount |
| budgeted_hours | Planned hours across all employees for that PO/month | SUM(resource_budget_master.hours), 0 if none planned |
| budgeted_cost | Planned cost | SUM(planned_hours × employee monthly cost), 0 if no plan |
| forecasted_margin | Expected profit | budgeted_revenue − budgeted_cost |
| forecasted_margin_pct | Expected margin % | forecasted_margin / budgeted_revenue × 100, NULL if revenue is 0 |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| clientId, poId | IDs | Narrowing | Exact match |
| status | PO status or all | Lifecycle | Pass-through, skipped if all |
| search | Free text | Client/PO name/code | OR'd ILIKE |
| sortBy | client_name, service_po_name, budgeted_revenue, budgeted_cost, forecasted_margin, forecasted_margin_pct, budgeted_hours | Ordering | Default forecasted_margin DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=forecasted_margin, sortOrder=DESC.

### What Does Not Count?

A Service PO with no Cost Budget Master entry for the selected month does not appear at all — this report is driven entirely by what's been entered into the two planning tables. A PO with a Cost Budget entry but no matching Resource Budget rows still appears, with budgeted_hours=0, budgeted_cost=0, and therefore forecasted_margin equal to the full budgeted_revenue (100% margin) — which reflects "no cost has been planned yet," not an actual guaranteed profit.

### Business Interpretation

The service itself returns an explicit note: "cost_budget_master and resource_budget_master are newly introduced tables with no historical rows — this report will be empty for a PO/month until its future budget has been entered."

An empty result set for a future month is expected and correct until someone enters that month's Cost Budget and Resource Budget rows — it is not a bug.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Empty result for a future month | Enter Cost Budget and Resource Budget rows for that month |
| Low/negative forecasted_margin_pct | Revisit planned staffing or the invoice figure before the month starts |

### API Information

- Method/Path: GET /api/v1/reports/budgeted-margin-forecast

- Response: { records, summary: { total_budgeted_revenue, total_budgeted_cost, total_forecasted_margin, overall_forecasted_margin_pct }, note } — page-level summary.

Example Request

GET /api/v1/reports/budgeted-margin-forecast?month=9&year=2026

### Relation to Other Reports

Forward-looking counterpart of report 20 (Service PO Profitability). Compare a month's forecast here against that same month's actuals in report 20 once it has passed, to see how planning tracked to reality.

## 22. Resource Staffing Plan Accuracy

### Report Purpose

Per employee + Service PO, compares planned hours (Resource Budget Master) against actual hours (timesheets), and flags combinations whose variance is large enough to be "at risk."

### Why Was This Report Created?

Once planned staffing (resource_budget_master) exists, someone needs to know whether reality is tracking to that plan. This report is the direct planned-vs-actual comparison, with a configurable variance threshold for flagging.

### Who Uses This Report?

Not annotated with a role in code. By content, a Resource/Delivery Manager staffing-accuracy check.

### What Business Questions Does It Answer?

- Which employee/PO combinations are furthest off their planned hours this month?

- Which combinations exceed a specific variance tolerance?

### How Does the Report Work?

Select Month + Year

↓

planned_hours = SUM(resource_budget_master.hours), status='active'

actual_hours  = SUM(timesheet hours) for the same employee + PO

↓

Combine with a FULL OUTER JOIN (so plan-with-no-actuals and

actuals-with-no-plan both appear)

↓

variance     = actual_hours − planned_hours

variance_pct = variance / planned_hours × 100   (NULL if planned_hours = 0)

↓

IF varianceThresholdPct was explicitly supplied: keep only rows where

|variance_pct| >= threshold  (applied BEFORE pagination)

ELSE: keep every row

↓

at_risk = |variance_pct| >= (the threshold used, or 20 by default) for

EVERY row (annotation only, never re-filters)

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Plan | resource_budget_master.hours, status='active' | The staffing plan |
| Actual | timesheets | What actually happened |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| planned_hours | Planned hours for this employee + PO, this month | SUM(resource_budget_master.hours) |
| actual_hours | Actual hours logged | SUM(hoursCol) |
| variance | Actual minus planned | actual_hours − planned_hours |
| variance_pct | Variance as % of plan | variance / planned_hours × 100, NULL if planned_hours = 0 |
| at_risk | Whether this row's variance is large enough to flag | See formula |

### Formulas & Calculations

variance_pct = (actual_hours − planned_hours) / planned_hours × 100      [NULL if planned_hours = 0]

at_risk      = variance_pct IS NOT NULL  AND  ABS(variance_pct) >= varianceThresholdPct

The comparison is >=, not >, and uses the absolute value — a PO that under-delivered by 20% is flagged exactly the same as one that over-delivered by 20%. A row with no plan at all (planned_hours = 0) can never be flagged at_risk, no matter how many actual hours were logged, because variance_pct is NULL in that case.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| employeeId, poId | IDs | Narrowing | Exact match |
| search | Free text | Employee/PO name/code | OR'd ILIKE |
| varianceThresholdPct | A number (any value, including 0) | The ` | variance_pct |

### varianceThresholdPct — the two behaviors

- Explicitly supplied (including 0): the report is filtered at the SQL level, before pagination — only rows meeting or exceeding that threshold are returned, and meta.total reflects that filtered count. This same value is then also used for the at_risk flag.

- Not supplied at all: no filtering happens — every row is returned. at_risk is still computed and shown on every row, but against a default threshold of 20%, purely for display.

### Default Filter Values

page=1, limit=10 (max 100), sortBy=variance, sortOrder=DESC. Default display threshold for at_risk when none is supplied: 20%. The response also echoes variance_threshold_pct_used and variance_threshold_filter_applied (true only when the caller explicitly filtered) so API consumers always know which mode was in effect.

### What Does Not Count?

An employee/PO combination with actual hours but no plan at all shows planned_hours=0, variance_pct=NULL, and can never be at_risk or match an explicit threshold filter — this is not an oversight, it reflects that "variance from a plan" is undefined when there was no plan.

### Business Interpretation

| Result | Meaning |
| --- | --- |
| at_risk = true | The employee/PO's actual hours differ from plan by at least the threshold — investigate over- or under-staffing |
| variance_pct = NULL | No plan existed to compare against |

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| at_risk = true | Review whether the plan needs adjusting or delivery is off-track |

### API Information

- Method/Path: GET /api/v1/reports/resource-staffing-plan-accuracy

- Response: { records, summary: { total_planned_hours, total_actual_hours, total_variance_hours, variance_threshold_pct_used, variance_threshold_filter_applied } } — page-level summary.

Example Request

GET /api/v1/reports/resource-staffing-plan-accuracy?month=8&year=2026&varianceThresholdPct=15

Plain English: "Show me only employee/PO combinations whose planned-vs-actual hours differ by 15% or more in August 2026."

## 23. Client Profitability & Concentration

### Report Purpose

Per-client margin (invoiced minus delivery cost) plus what percentage of the whole company's invoiced revenue that client represents — a concentration-risk view.

### Why Was This Report Created?

Margin alone doesn't show revenue concentration risk (over-reliance on one or two clients). This report adds that second dimension explicitly.

### Who Uses This Report?

Not annotated with a role in code. By content, Finance/Management portfolio-risk review.

### What Business Questions Does It Answer?

- Which clients are most profitable this month?

- How concentrated is our revenue — is one client an outsized share of the total?

### How Does the Report Work?

Select Month + Year

↓

For each client with billable Service POs:

total_invoiced = SUM(service_po_monthly_budgets.invoice_amount)

total_delivery_cost = SUM(hours × employee monthly cost)

Drop the client entirely if BOTH totals are zero

↓

grand_total = SUM(total_invoiced) across all clients still standing

(computed BEFORE the search filter, AFTER the company scope and

the zero-activity drop)

↓

margin = total_invoiced − total_delivery_cost

margin_pct = margin / total_invoiced × 100

revenue_concentration_pct = total_invoiced / grand_total × 100

↓

Apply search filter (does NOT change grand_total)

↓

Sort / paginate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Invoiced | service_po_monthly_budgets.invoice_amount | Revenue |
| Delivery cost | timesheets × monthly_costs | Cost |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| total_invoiced, total_delivery_cost | This client's totals for the month | Sums as above |
| margin | Profit | total_invoiced − total_delivery_cost |
| margin_pct | Margin as % of revenue | NULL if total_invoiced is not positive |
| revenue_concentration_pct | This client's share of total company revenue | See formula |

### Formulas & Calculations

margin_pct                = margin / total_invoiced × 100                [NULL if total_invoiced <= 0]

revenue_concentration_pct = total_invoiced / grand_total × 100           [0, not NULL, if grand_total is 0]

"Share of total company revenue" — the denominator (grand_total) is the sum of total_invoiced across every client that has any invoiced or delivery-cost activity that month, computed before the text search filter and before pagination — so filtering the visible list by name does not change any client's percentage.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| search | Free text | Client name | Applied only in the outer query, after grand_total is computed |
| sortBy | client_name, total_invoiced, total_delivery_cost, total_margin, margin_pct, revenue_concentration_pct | Ordering | Default total_margin DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=total_margin, sortOrder=DESC.

### What Does Not Count?

A client with zero invoiced amount and zero delivery cost for the month is dropped entirely — it never appears as a zero row, and it does not contribute to grand_total either.

### Business Interpretation

A high revenue_concentration_pct for one client is a concentration-risk signal, independent of whether that client is profitable — check both figures together.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| One client with very high revenue_concentration_pct | Flag as a concentration risk for account diversification planning |
| Negative margin for a high-concentration client | Prioritize investigating that engagement — it's both large and unprofitable |

### API Information

- Method/Path: GET /api/v1/reports/client-profitability-concentration

Example Request

GET /api/v1/reports/client-profitability-concentration?month=8&year=2026

## 24. BU Performance Scorecard

### Report Purpose

The only cross-Business-Unit report in the system — compares active headcount, active POs, invoiced revenue, delivery cost, margin, and average utilization across every Company (BU) the caller is authorized to see.

### Why Was This Report Created?

Every other report in this document is scoped to a single company/BU. Leadership overseeing multiple BUs needed one view comparing them side by side — this report is that comparison, and is deliberately locked down to the leadership tier that's allowed to see across BUs.

### Who Uses This Report?

Enforced in code — restricted to Entity Admin and Admin only, via the requireEntityAdminOrAdmin middleware. This is the one report in this whole document with a genuine, code-enforced role gate beyond company scoping.

### What Business Questions Does It Answer?

- How do our BUs compare on revenue, cost, margin, and utilization this month?

- Which BU has the most active headcount or projects?

### How Does the Report Work?

Determine the caller's allowed Entities (req.entityIds):

Admin → Entities owned by Entity Admins THIS Admin created

Entity Admin → Entities this caller owns

↓

If no allowed Entities → return an empty result immediately

↓

Resolve those Entities' Companies (optionally narrowed to one via companyId)

↓

For each Company:

active_employees = COUNT(active employees)

active_pos = COUNT(POs with status IN in-progress/pending)

total_invoiced = SUM(service_po_monthly_budgets.invoice_amount) — ALL POs, not billable-restricted

total_delivery_cost = SUM(hours × employee monthly cost)

total_margin = total_invoiced − total_delivery_cost

avg_utilization_pct = total_hours_logged / (active_employees × 176) × 100

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| BU/Company list | companies, scoped to the caller's allowed Entities | Defines which BUs are comparable |
| Headcount, PO count | employees, service_pos | Scale metrics |
| Revenue, cost | service_po_monthly_budgets, timesheets × monthly_costs | Financial metrics |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| active_employees | Headcount currently active | COUNT where status='active' |
| active_pos | POs currently in-progress or pending | COUNT where status IN ('in-progress','pending') |
| total_invoiced | This month's invoiced total for the BU | SUM(invoice_amount), not restricted to billable POs (unlike most other reports) |
| total_delivery_cost, total_margin | Same formulas as elsewhere | See above |
| avg_utilization_pct | Average utilization across the BU's active headcount | See formula |

### Formulas & Calculations

avg_utilization_pct = total_hours_logged / (active_employees × 176) × 100   [NULL if active_employees = 0]

The 176 here is the same standard-monthly-hours constant used throughout this system (see report 25).

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| companyId | ID | Restrict to one BU within the caller's allowed Entities | If the given company isn't in scope, the result is simply empty — not a 403 |
| search | Free text | Company name | ILIKE |
| sortBy | company_name, active_employees, active_pos, total_invoiced, total_delivery_cost, total_margin, avg_utilization_pct | Ordering | Default total_margin DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=total_margin, sortOrder=DESC.

### What Does Not Count?

An Admin who has not yet created any Entity Admin (or whose Entity Admins haven't created a Company yet) gets an empty result, not every Company in the system — this is a deliberate scoping fix, not a bug. A companyId filter pointing outside the caller's allowed scope also produces an empty result rather than an error.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| One BU with markedly lower avg_utilization_pct | Investigate staffing/demand mismatch in that BU |

### API Information

- Method/Path: GET /api/v1/reports/bu-performance-scorecard

- Access: authenticate + requireEntityAdminOrAdmin

- Response: { records, summary: { total_invoiced_amount, total_delivery_cost, total_margin } } — page-level.

Example Request

GET /api/v1/reports/bu-performance-scorecard?month=8&year=2026

## 25. Employee Capacity & Bench Forecast

### Report Purpose

For each active employee, compares total planned hours (across all their Service POs) against the standard 176-hour monthly cap, flagging both under-staffed ("bench risk") and over-staffed ("overallocated") employees.

### Why Was This Report Created?

Without this report, identifying an under-planned employee who is nonetheless staffed on a project requires manually cross-referencing PO mappings and planned hours per employee. This brings that comparison into one place.

### Who Uses This Report?

Not annotated with a role in code. By content, a Resource Manager staffing-planning view.

### What Business Questions Does It Answer?

- Which employees are staffed on a project but have very few planned hours (bench risk)?

- Which employees are planned for more hours than the monthly cap allows (overallocated)?

### How Does the Report Work?

Select Month + Year

↓

For each ACTIVE employee:

total_planned_hours = SUM(resource_budget_master.hours),

status='active', that month

active_po_mappings_count = COUNT of that employee's ACTIVE

employee_servicepo_mapping rows

↓

bench_flag = active_po_mappings_count > 0  AND

total_planned_hours < benchThreshold (default 40)

overallocation_flag = total_planned_hours > 176

capacity_used_pct = total_planned_hours / 176 × 100

↓

IF benchThresholdHours was explicitly supplied: keep only bench_flag=true rows

ELSE: keep every row, each merely annotated with bench_flag

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Planned hours | resource_budget_master.hours, status='active' | The employee's planned workload for the month |
| Staffing evidence | employee_servicepo_mapping, status='active' | Whether the employee is formally mapped to any Service PO at all |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| total_planned_hours | Total hours planned across all the employee's Service POs, that month | SUM(resource_budget_master.hours) |
| active_po_mappings_count | How many active Service PO mappings this employee has | COUNT |
| monthly_capacity_hours | The standard monthly cap used for comparison | Fixed constant, 176 |
| capacity_used_pct | Planned hours as % of the cap | total_planned_hours / 176 × 100 |
| bench_flag | Staffed but under-planned | See formula |
| overallocation_flag | Planned beyond capacity | total_planned_hours > 176 |

### Formulas & Calculations

Capacity Used %

Capacity Used % = Total Planned Hours / 176 × 100

Bench Flag — exact condition:

bench_flag = (active_po_mappings_count > 0) AND (total_planned_hours < benchThreshold)

The comparison against the threshold is strictly <, not <=. Example: if benchThreshold = 40, an employee with 39.99 planned hours is flagged; an employee with exactly 40 is not.

"Active PO mapping" — this specifically means a row in the employee_servicepo_mapping table with status='active' for that employee. It is a different table from resource_budget_master — an employee can have planned hours with no active PO mapping (in which case bench_flag can never be true, regardless of how low the planned hours are), and vice versa.

Overallocation Flag — exact condition:

overallocation_flag = total_planned_hours > 176      (strictly greater than)

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| employeeId | ID | One person | Exact match |
| designation | Free text | Job title | ILIKE |
| search | Free text | Name/code | OR'd ILIKE |
| benchThresholdHours | A number (including 0) | The bench cutoff | Two behaviors, see below |

### benchThresholdHours — the two behaviors

- Explicitly supplied (including 0): the report is filtered — only bench_flag=true rows at that threshold are returned, before pagination.

- Not supplied: every row is returned; bench_flag is still computed and shown, against the default threshold of 40.

### Default Filter Values

Default bench threshold: 40 hours. This means, when no threshold is explicitly requested, an employee with fewer than 40 planned hours and at least one active PO mapping is annotated as bench-risk on every returned row. page=1, limit=10 (max 100), sortBy=capacity_used_pct, sortOrder=DESC.

### Filter Example

Bench Threshold = 40, comparison operator <:

| Employee | Planned Hours | Active PO Mapping? | Result |
| --- | --- | --- | --- |
| A | 20 | Yes | Bench risk (20 < 40) |
| B | 40 | Yes | Not bench risk (40 < 40 is false) |
| C | 80 | Yes | Not bench risk |
| D | 20 | No (0 mappings) | Not bench risk — no active staffing to be "at risk" on |

### What Does Not Count?

An employee with zero active PO mappings is never classified as bench-risk by this report, even at zero planned hours — this report specifically identifies employees who are staffed but under-planned, not simply "under-planned." Only status='active' employees appear at all.

### Business Interpretation

| Flag | Meaning |
| --- | --- |
| bench_flag = true | Staffed on a project but planned for very little work — investigate whether they need more allocation, or the project is winding down |
| overallocation_flag = true | Planned beyond the standard monthly capacity — review whether the allocation is realistic |

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Bench Risk | Review employee allocation |
| Overallocated | Rebalance workload |

### API Information

- Method/Path: GET /api/v1/reports/employee-capacity-forecast

- Response: { records, summary: { bench_risk_count_on_page, overallocated_count_on_page } } — explicitly page-level, per the field names themselves.

Example Request

GET /api/v1/reports/employee-capacity-forecast?month=8&year=2026&benchThresholdHours=40

Plain English: "For August 2026, show me every active employee, flagging anyone staffed on a project but planned below 40 hours."

### Filter Combination Example

month = 8, year = 2026, designation = "Developer", benchThresholdHours = 40

means: "Show me active Developers for August 2026 whose planned hours satisfy the bench condition (staffed and under 40 planned hours)."

## 26. Service PO Timeline & Budget Risk

### Report Purpose

For each Service PO with a start date, end date, and expected hours, compares how much of the PO's timeline has elapsed against how much of its hour budget has been consumed, and classifies the risk of running over.

### Why Was This Report Created?

Neither timeline progress nor hour consumption alone tells the full story — a PO could be 90% through its hours but only 50% through its timeline (over-consuming), or vice versa. This report puts the two side by side and derives a risk classification plus a rough exhaustion-date estimate.

### Who Uses This Report?

Not annotated with a role in code. By content, a Delivery/Project Manager risk-tracking view.

### What Business Questions Does It Answer?

- Which POs are burning through their hour budget faster than their timeline would suggest?

- Which POs are already overdue?

- When is a PO likely to exhaust its hour budget at its current pace?

### How Does the Report Work?

Consider only POs with a start date, end date, AND expected_man_hours > 0

↓

hours_delivered_to_date = SUM(all-time hours logged against the PO)

↓

elapsed_pct  = days elapsed (as of asOfDate) / total PO duration in days × 100

consumed_pct = hours_delivered_to_date / expected_man_hours × 100

↓

risk_level:

overdue   if past end date AND not completed/closed/cancelled

critical  if hours already exceed expected, OR (consumed% − elapsed%) > 20

at_risk   if (consumed% − elapsed%) > 10

on_track  otherwise

↓

projected_exhaustion_date = linear extrapolation of current burn rate

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Timeline & plan | service_pos (start_date, end_date, expected_man_hours, status) | The baseline to measure against |
| Actual hours | timesheets, all-time (not month-scoped) | Cumulative consumption |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| hours_delivered_to_date | All-time hours logged against the PO | SUM(hours), no date filter |
| elapsed_pct | Share of the PO's calendar duration that has passed | See formula |
| consumed_pct | Share of expected hours consumed | See formula |
| risk_level | Overall risk classification | See formula |
| projected_exhaustion_date | Estimated date the hour budget runs out at the current pace | See formula; null if there isn't enough burn history |

### Formulas & Calculations

Elapsed %

total_days   = whole days between start_date and end_date (minimum 1)

elapsed_days = whole days between start_date and asOfDate, clamped to [0, total_days]

elapsed_pct  = elapsed_days / total_days × 100

Consumed %

consumed_pct = hours_delivered_to_date / expected_man_hours × 100

(can exceed 100% if more hours were delivered than expected)

Risk Level (checked in this exact order):

1. overdue:  asOfDate is past end_date AND status is NOT completed/closed/cancelled

2. critical: hours_delivered_to_date > expected_man_hours,  OR  (consumed_pct − elapsed_pct) > 20

3. at_risk:  (consumed_pct − elapsed_pct) > 10

4. on_track: none of the above

Projected Exhaustion Date — a linear extrapolation, explicitly labeled in the code as an estimate, not a guarantee:

burn_rate_per_day = hours_delivered_to_date / elapsed_days

remaining_hours   = expected_man_hours − hours_delivered_to_date

days_to_exhaust    = CEILING(remaining_hours / burn_rate_per_day)

projected_date     = asOfDate + days_to_exhaust

null when there are no elapsed days yet, no hours delivered yet, or the budget is already exhausted/exceeded.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| asOfDate | A date | The reference "today" for all calculations | Defaults to the server's actual current date if omitted |
| status | PO status or all | Lifecycle | Pass-through, skipped if all |
| clientId, poId | IDs | Narrowing | Exact match |
| search | Free text | Client/PO name/code | OR'd ILIKE |
| sortBy | service_po_name, start_date, end_date, expected_man_hours, hours_delivered_to_date | Ordering | Default end_date ASC |

### Default Filter Values

asOfDate defaults to today. page=1, limit=10 (max 100), sortBy=end_date, sortOrder=ASC.

### What Does Not Count?

A Service PO missing a start_date, end_date, or expected_man_hours (or with expected_man_hours = 0) is excluded from this report entirely — timeline risk simply cannot be computed for it.

### Business Interpretation

| risk_level | Meaning |
| --- | --- |
| overdue | Past its end date and not marked complete/closed/cancelled |
| critical | Burning hours much faster than time is passing, or already over-budget on hours |
| at_risk | Burning hours moderately faster than time is passing |
| on_track | Consumption is roughly in line with elapsed time |

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| overdue | Close out or formally extend the PO |
| critical / at_risk | Review staffing pace and remaining scope against remaining time |

### API Information

- Method/Path: GET /api/v1/reports/service-po-timeline-risk

- Response: { records, summary: { overdue_count_on_page, critical_count_on_page, at_risk_count_on_page }, as_of_date } — page-level counts.

Example Request

GET /api/v1/reports/service-po-timeline-risk?status=in-progress

## 27. Delivery Head Performance

### Report Purpose

Rolls up revenue, delivery cost, margin, and an at-risk PO count across every Service PO each Delivery Head is responsible for.

### Why Was This Report Created?

Report 20 (Service PO Profitability) gives a per-PO margin view; this report aggregates that same margin logic by Delivery Head, so leadership can compare portfolio performance across the people accountable for delivery.

### Who Uses This Report?

Not annotated with a role in code. By content, Delivery leadership reviewing performance by Delivery Head.

### What Business Questions Does It Answer?

- Which Delivery Head's portfolio is most/least profitable this month?

- How many of a Delivery Head's POs are at risk of exceeding their planned hours?

### How Does the Report Work?

Select Month + Year

↓

Only Service POs with a Delivery Head assigned (delivery_head_employee_id)

↓

Per PO: invoiced_amount (this month), delivery_cost + hours_delivered

(this month), hours_delivered_before (cumulative, prior months)

↓

Group by Delivery Head:

po_count, total_hours_delivered, total_invoiced,

total_delivery_cost, total_margin = total_invoiced − total_delivery_cost

at_risk_po_count = POs where (hours before this month + hours this

month) > expected_man_hours

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Delivery Head assignment | service_pos.delivery_head_employee_id (an Employee, never a User) | Identifies whose portfolio a PO belongs to |
| Revenue | service_po_monthly_budgets.invoice_amount | This month's revenue per PO |
| Cost/hours | timesheets × monthly_costs | This month's and prior cumulative delivery |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| po_count | POs this Delivery Head owns | COUNT |
| total_hours_delivered, total_invoiced, total_delivery_cost | This month's totals across their portfolio | Sums as above |
| total_margin | Portfolio profit | total_invoiced − total_delivery_cost |
| at_risk_po_count | Number of their POs whose cumulative-to-date hours exceed the plan | See formula |

### Formulas & Calculations

At-Risk PO count — a PO counts as at-risk for this report when:

expected_man_hours > 0  AND  (hours_delivered_before_this_month + hours_delivered_this_month) > expected_man_hours

This is a budget-overrun flag (cumulative hours exceeding the plan), distinct from report 26's schedule/timeline-based risk classification — the two reports flag "at risk" for different reasons and should not be conflated.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| deliveryHeadEmployeeId | ID | One Delivery Head | Exact match |
| search | Free text | The Delivery Head's own name | ILIKE — searches the Delivery Head, not the PO/client |
| sortBy | full_name, po_count, total_hours_delivered, total_invoiced, total_delivery_cost, total_margin, at_risk_po_count | Ordering | Default total_margin DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=total_margin, sortOrder=DESC.

### What Does Not Count?

A Service PO with no Delivery Head assigned is excluded entirely — there is no "unassigned" bucket in this report.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| High at_risk_po_count for a Delivery Head | Review that person's at-risk POs individually via report 26 |

### API Information

- Method/Path: GET /api/v1/reports/delivery-head-performance

- Response: { records, summary: { total_invoiced_amount, total_delivery_cost, total_margin, total_at_risk_po_count } } — page-level.

Example Request

GET /api/v1/reports/delivery-head-performance?month=8&year=2026

## 28. Invoice Realization Trend

### Report Purpose

Per Service PO, trends invoiced vs. billed amounts across a month/year range, and counts how many months in that range still had an unbilled gap.

### Why Was This Report Created?

Gives Finance a trended (not single-month) view of billing realization per PO, to catch POs where billing consistently lags invoicing.

### Who Uses This Report?

Not annotated with a role in code. By content, a Finance realization/AR-adjacent view.

### What Business Questions Does It Answer?

- For a given PO, across several months, how much has been invoiced vs. billed?

- How many months show an unbilled gap?

### How Does the Report Work?

Resolve a month/year range: either a single month+year (shorthand), or

an explicit startMonth/startYear/endMonth/endYear

↓

For each Service PO with any budget rows in that range:

total_invoiced = SUM(invoice_amount) across the range

total_billed   = SUM(billed_amount) across the range

unbilled per month = invoice_amount − billed_amount

months_outstanding = COUNT of months in the range where unbilled > 0

monthly_trend = the month-by-month breakdown, as a JSON array

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Invoiced/billed amounts, per month | service_po_monthly_budgets | Sole source |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| total_invoiced, total_billed, total_unbilled | Range totals | Sums across the resolved range |
| months_outstanding | Count of qualifying months | See formula |
| monthly_trend | Month-by-month detail | Array of { month, year, invoice_amount, billed_amount, unbilled } |

### Formulas & Calculations

months_outstanding = COUNT of months WITHIN THE SELECTED RANGE where (invoice_amount − billed_amount) > 0

The service explicitly documents this as a simplified proxy — the schema has no invoice due-date/payment-date field, so this counts qualifying months in the queried window only. It is not a count of consecutive months, and it is not tied to any payment term or due date — true accounts-receivable aging cannot be computed from this data.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Single-month shorthand | Sets startMonth=endMonth=month, startYear=endYear=year | Convenience for a one-month query |
| startMonth, startYear, endMonth, endYear | Numbers | Explicit range | 422 if the range can't be fully resolved |
| clientId, poId | IDs | Narrowing | Exact match |
| search | Free text | Client/PO name | OR'd ILIKE |
| sortBy | service_po_name, total_invoiced, total_billed, total_unbilled, months_outstanding | Ordering | Default total_unbilled DESC |

### Default Filter Values

page=1, limit=10 (max 100), sortBy=total_unbilled, sortOrder=DESC. No default range — one must be resolvable or the request fails.

### What Does Not Count?

A Service PO with no service_po_monthly_budgets rows anywhere in the resolved range does not appear at all (this report is driven from that table, not from service_pos). unbilled can be negative if a PO was billed for more than it was invoiced — this is not clamped to zero.

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| High months_outstanding for a PO | Follow up on that PO's billing cadence |

### API Information

- Method/Path: GET /api/v1/reports/invoice-realization-trend

- Response: { records, summary: { total_invoiced_amount, total_billed_amount, total_unbilled_amount, note } } — page-level; note restates the months_outstanding caveat above.

Example Request

GET /api/v1/reports/invoice-realization-trend?startMonth=1&startYear=2026&endMonth=8&endYear=2026

## 29. Service Line Business Mix

### Report Purpose

One row per (Service Category, Service Type), showing hours, delivery cost, invoiced revenue, margin, margin-per-hour, and — if a comparison period is given — revenue growth %.

### Why Was This Report Created?

Lets Management see which lines of business (by category/type, e.g. "Managed Services," "Resource Outsourcing") are actually driving hours, cost, and revenue, rather than looking at this per-client or per-PO.

### Who Uses This Report?

Not annotated with a role in code. By content, a Management service-line mix review.

### What Business Questions Does It Answer?

- Which service lines generate the most revenue and margin?

- Is revenue for a given service line growing or shrinking versus a prior period?

### How Does the Report Work?

Select Month + Year (+ optional compareMonth/compareYear)

↓

Per (category, type): hours_delivered + delivery_cost from timesheets

↓

Per (category, type): invoiced_amount computed INDEPENDENTLY, straight

from service_pos + service_po_monthly_budgets — never joined through

timesheets, so a PO's monthly invoice amount is never double-counted

just because it has many timesheet rows

↓

margin = invoiced_amount − delivery_cost

margin_per_hour = margin / hours_delivered

↓

IF a comparison period was given: revenue_growth_pct against that

period's invoiced_amount for the same service type

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Hours, cost | timesheets × monthly_costs, joined to Service Type/Category | Delivery-side numbers |
| Revenue | service_pos + service_po_monthly_budgets (independent of timesheets) | Prevents the invoice figure from being inflated by timesheet row count |

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| hours_delivered | Hours logged in this category/type, this period | SUM(hoursCol) |
| delivery_cost | Cost of delivering those hours | SUM(hours × employee monthly cost) |
| invoiced_amount | Revenue for POs in this category/type, this period | SUM(service_po_monthly_budgets.invoice_amount) |
| margin | invoiced_amount − delivery_cost |  |
| margin_per_hour | Margin efficiency | margin / hours_delivered, null if no hours |
| revenue_growth_pct | Change vs. the comparison period | See formula |

### Formulas & Calculations

margin              = invoiced_amount − delivery_cost

margin_per_hour      = margin / hours_delivered              [null if hours_delivered = 0]

revenue_growth_pct   = (current_invoiced − prior_invoiced) / prior_invoiced × 100

[null if no comparison period given, no matching prior-period row, or prior invoiced <= 0]

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| month, year | Both required | Period | 422 if missing/invalid |
| serviceCategoryId, serviceTypeId | IDs | Narrowing | Exact match |
| compareMonth, compareYear | Numbers, must be given together | The prior period for growth % | If either is missing, revenue_growth_pct is null for every row |

### Default Filter Values

No pagination defaults apply — this report is not paginated at all, confirmed both in code and in its own Swagger documentation (one row per category/type combination, a small, fixed-size result set).

### What Does Not Count?

A category/type with timesheet hours but no matching service_po_monthly_budgets entry that period gets invoiced_amount = 0 — meaning margin can be negative (cost incurred with no matching revenue recorded yet).

### Action / Decision

| Report Result | Recommended Action |
| --- | --- |
| Negative margin for a service line | Check whether revenue simply hasn't been entered yet for that period, or the line is genuinely unprofitable |
| Negative revenue_growth_pct | Investigate declining demand for that service line |

### API Information

- Method/Path: GET /api/v1/reports/service-line-business-mix

- Response: { records, summary: { total_hours_delivered, total_delivery_cost, total_invoiced_amount, total_margin }, comparison_period } — since the report isn't paginated, summary here totals the entire result set, not just a page.

Example Request

GET /api/v1/reports/service-line-business-mix?month=8&year=2026&compareMonth=7&compareYear=2026

Plain English: "Show me revenue/cost/margin per service line for August 2026, and how each grew or shrank vs. July 2026."

# Section C — Employee Self-Service Reports

These six reports live under /api/v1/employee-reports/* and read exclusively from employee_work_logs — the Employee's own draft timesheet table, including entries not yet synced into the official timesheets table that every report in Sections A and B reads from. This is a deliberate, hard separation stated directly in the code: "the two data sources are never mixed." An Employee only ever sees their own linked Employee record's data; a Manager additionally sees their mapped team where noted.

employee_work_logs.status has three states, worth understanding before reading these reports: pending (entered, awaiting approval or Sync), approved (approved but not yet synced — eligible for Sync), synced (already copied into the official timesheets table; read-only from this point).

## 30. Daily Report

### Report Purpose

An Employee's own logged hours for a single date, one row per Service PO worked on that day.

### Why Was This Report Created?

Gives an Employee a quick, per-day view of their own submitted work without needing to open the full timesheet history.

### Who Uses This Report?

Employee only — enforced via authenticate + the employee.view_reports capability. There is no way to request another employee's data through this endpoint at all (no employee_id parameter exists).

### What Business Questions Does It Answer?

- What did I log today, and on which Service PO?

### How Does the Report Work?

Select one date

↓

Pull the caller's own employee_work_logs for that date

↓

Collapse every Parent/Child hierarchy-node entry logged that day

against the same Service PO into ONE row (summed), so the report

never shows a separate row per hierarchy node

↓

Return rows + a total

### Data Sources

| Data | Source | Why Used |
| --- | --- | --- |
| Work log entries | employee_work_logs, filtered to the caller's own employee_id and the requested date | Sole source |

### Column Definitions

| Column | Meaning |
| --- | --- |
| date | The work date |
| project | The Service PO's name (the column is labeled "Project" in the report, but holds the Service PO name, not a Project Master name) |
| servicePO | The Service PO's code |
| hours | Total hours that day against that Service PO, summed across its direct entry and every Parent/Child hierarchy entry logged that day |

### What Does Not Count?

This report is not filtered by status — pending, approved, and synced entries are all shown together; there's no way to see only-approved hours through this endpoint.

### API Information

- Method/Path: GET /employee-reports/daily

- Query Parameters: date* (ISO date), format (json default, or excel/csv/pdf)

- Response (json): { rows: [...], totalHours }; other formats return a downloadable file.

Example Request

GET /employee-reports/daily?date=2026-08-20

## 31. Monthly Report

### Report Purpose

The same idea as the Daily Report, for a full calendar month — one row per (date, Service PO) combination, including description and sync status.

### Why Was This Report Created?

The month-long counterpart of the Daily Report, for Employees reviewing an entire month's submissions at once (e.g. before month-end).

### Who Uses This Report?

Employee only — same access control as Daily.

### What Business Questions Does It Answer?

- What did I log across this whole month, per date and Service PO?

- What's the sync/approval status of each entry?

### How Does the Report Work?

Select month + year → resolve to the full calendar month's date range

↓

Pull the caller's own work logs for that range

↓

Group by (work_date, Service PO) — the SAME Service PO logged on TWO

different dates in the month always produces two separate rows, never

merged together

↓

description/status shown = the direct (non-hierarchy) entry's values

if one exists that day, else the first entry encountered

↓

Sum hours per row

### Column Definitions

| Column | Meaning |
| --- | --- |
| date, project, servicePO, hours | Same as Daily |
| description | The logged description for that (date, PO) group — always the direct entry's description if one exists, never a concatenation of Parent/Child entries |
| status | Sync status (pending/approved/synced) for that group, using the same direct-entry-wins rule |

### What Does Not Count?

Unlike the Daily report's collapsing rule (which merges everything logged that day against a PO into one row), this report still keeps every distinct date separate — merging happens only within a date, never across dates in the month.

### API Information

- Method/Path: GET /employee-reports/monthly

- Query Parameters: month*, year*, format

- Response (json): { rows: [...], totalHours }

Example Request

GET /employee-reports/monthly?month=8&year=2026

## 32. Date-Range Report

### Report Purpose

The same report as Monthly, but for an arbitrary caller-chosen date range instead of a full calendar month.

### Why Was This Report Created?

Some review periods don't align to calendar months (e.g. a two-week sprint, or a partial month) — this report supports any explicit start/end date.

### Who Uses This Report?

Employee only — same access control as Daily/Monthly.

### How Does the Report Work?

Identical logic to Monthly (same grouping/description/status rules), just over the caller-supplied startDate–endDate window instead of a calendar month.

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| startDate*, endDate* | Both required, ISO dates | The window | endDate must be on or after startDate |
| format | json (default) / excel / csv / pdf | Output format | — |

### API Information

- Method/Path: GET /employee-reports/range

Example Request

GET /employee-reports/range?startDate=2026-08-15&endDate=2026-08-28

## 33. Project Hours Report (and its Filter Tree)

### Report Purpose

Shows an Employee's hours organized as a hierarchy: Project → Service PO → Parent hierarchy node → Child hierarchy node — including every mapped Service PO and hierarchy node even at zero hours, so the Employee can see which parts of their assigned work had no activity in the period. A companion endpoint, the Filter Tree, returns the same structure with no hours at all, purely to populate a filter UI.

### Why Was This Report Created?

Daily/Monthly/Range reports are flat by date; this report answers a structurally different question — "how are my hours distributed across the work breakdown structure I'm assigned to," independent of which date they were logged on.

### Who Uses This Report?

Employee only.

### What Business Questions Does It Answer?

- How many hours have I logged against each Project/Service PO/hierarchy node I'm mapped to, in a given period?

- Which parts of my assigned work have had zero activity?

### How Does the Report Work?

Determine the caller's OWN currently-active Service PO mappings — the

sole access-control gate; only ever these, never a company-wide list

↓

Resolve exactly one period mode: a single date, OR month+year, OR

startDate+endDate (never more than one, never zero)

↓

For every mapped Service PO (even ones with zero hours that period):

hours = direct-to-PO hours + every Parent/Child node's own hours

(no double counting — each of the three is a disjoint bucket)

Every hierarchy node under it is included, defaulting to 0 hours

if nothing was logged against it

↓

Group into Projects (POs with no Project assigned fall into a synthetic

"Unassigned" bucket)

↓

total_hours per project, grand_total_hours overall

### Column Definitions

| Column | Meaning |
| --- | --- |
| projects[].service_pos[].hours | The PO's total: its own direct hours + every Parent/Child node's own hours combined |
| projects[].service_pos[].children[] | The Parent/Child hierarchy, each node showing its own direct hours |
| total_hours (per project), grand_total_hours | Rolling sums |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| service_po_id OR project_id | An ID — never both | Narrow to one mapped PO or Project | 400 if both are given |
| date OR (month+year) OR (startDate+endDate) | Exactly one mode | The period | 400 if zero or more than one mode is given |

### What Does Not Count?

If the requested service_po_id/project_id is not one of the caller's own active mappings, the request is rejected with 403 — an Employee can never pull hours for work they aren't mapped to. A caller with zero mapped Service POs and no filter given simply gets an empty result ({ projects: [], grand_total_hours: 0 }), not an error.

### API Information

- Method/Path: GET /employee-reports/project-hours (hours-bearing) and GET /employee-reports/project-hours/filter-tree (structure only, no hours — the dropdown data source for this report's own filter UI)

- Export formats: JSON only for both — no excel/csv/pdf.

Example Request

GET /employee-reports/project-hours?month=8&year=2026

## 34. Timesheet Approval Status

### Report Purpose

Combines "how many hours were logged" with "what's their approval status" in one view, for the caller's own records, or — if the caller happens to manage anyone — their whole mapped team as well.

### Why Was This Report Created?

Approval status previously had to be inferred by cross-referencing the approval workflow separately from hours; this report surfaces both together, including the full Service PO hierarchy for context.

### Who Uses This Report?

This is the one endpoint of the six with a different access rule — it requires only authenticate, not the employee.view_reports capability that every other report in this section requires. Access is instead entirely scope-driven:

- If the caller is mapped as a Manager to at least one Employee (manager_employee_mappings, active rows only) — regardless of their role name — they see their mapped team.

- This is additive, not a replacement: a caller who is both an Employee and a Manager of others still sees their own record too.

- A caller with no mapped team and no linked Employee record at all is rejected with 403.

- Any requested employee_id outside the caller's own scope is rejected with 403 — never trusted blindly.

This "you get the Manager view automatically if the mapping table says so, regardless of your role name" design is stated explicitly in the code as intentional.

### What Business Questions Does It Answer?

- How many hours were logged, and are they approved yet — for me, or for my whole team?

- Which Service POs/hierarchy nodes on a given day/month still need attention?

### How Does the Report Work?

Resolve the caller's scope: own employee_id, plus (if any) every

employee mapped to them as Manager

↓

Resolve exactly one period mode (date / month+year / startDate+endDate)

↓

Bucket rows by (Employee, Date) if daily, or (Employee, Month+Year) if

monthly — this bucket IS the same "approval unit" used everywhere else

in the app (Employee+Date or Employee+Month+Year)

↓

For each bucket: combine every row's status using priority

pending > approved > synced   (the bucket is only as "settled" as

its least-settled row)

↓

Build the full Service PO / hierarchy tree for every bucket with

activity, including nodes at 0 hours (approval_status = null for those

— there's no row to derive a status from)

### Column Definitions

| Column | Meaning |
| --- | --- |
| approval_status (bucket/PO/node level) | The combined status per the priority rule above; null specifically means "nothing was logged here," distinct from an actual pending/approved/synced entry |
| approval_required | Mirrors the employee's own is_timesheet_approval_required flag |
| total_hours | Sum of hours in that bucket |

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| employee_id | An ID | Manager only — must be one of the caller's own mapped employees | Omit to get the whole scope (self + team) |
| date OR (month+year) OR (startDate+endDate) | Exactly one mode | The period | 400 if zero or more than one mode |
| log_type | daily or monthly | Only meaningful in range mode — daily buckets per date (default) or monthly buckets spanning the range | Ignored in date/month+year mode |

### What Does Not Count?

There is no Service-PO-mapping restriction on a Manager's team view — Employee-to-Manager mapping alone determines what a Manager can see, independent of whether that Manager is separately mapped to the same Service POs.

### API Information

- Method/Path: GET /employee-reports/timesheet-approval-status

- Export formats: JSON only.

Example Request

GET /employee-reports/timesheet-approval-status?month=8&year=2026

Plain English: "Show me my own (and, if I manage anyone, my whole team's) hours and approval status for August 2026."

### Relation to Other Reports

This report never approves anything itself — it points at the existing team-timesheet-approval endpoints for that action; hierarchy detail shown here is informational only.

## 35. Work Log Time Report

### Report Purpose

A flat, one-row-per-entry list (Day / Employee Code / Name / Project / Module / Task / Start Time / End Time / Total Hours) — no aggregation, no grouping, the closest thing to a raw export of work-log entries.

### Why Was This Report Created?

Every other report in this section aggregates hours in some way. This one deliberately does not — it exists for when someone needs to see every individual entry exactly as logged, including its start/end time and free-text task description.

### Who Uses This Report?

Same scope-resolution rule as Timesheet Approval Status (self, or self + mapped team if the caller is a Manager) — but this endpoint does require the employee.view_reports capability, unlike report 34.

### What Business Questions Does It Answer?

- What exactly did I (or my team) log, entry by entry, including time-of-day?

### How Does the Report Work?

Resolve scope (self, or self + mapped team)

↓

Resolve exactly one period mode: startDate+endDate OR month+year

(NOTE: unlike Daily, there is no single-date mode for this report)

↓

Pull every matching employee_work_logs row (optionally narrowed by

service_po_id/project_id — these do NOT have to be mutually exclusive

here, unlike the Project Hours report)

↓

For each row:

Module = the logged hierarchy node's own name, UNLESS it's a CHILD

node, in which case Module = its PARENT's name instead

Task   = the entry's own free-text description — never derived

from the hierarchy node

↓

Sort by date DESC, then start time ASC

### Column Definitions

| Column | Meaning | Calculation |
| --- | --- | --- |
| date, employeeCode, name | Identity | Direct |
| project | The Service PO's Project Master name | Via service_pos.project_id |
| module | See formula below |  |
| task | The entry's own description | Never fabricated from the hierarchy node |
| startTime, endTime | Time of day, 12-hour display format | null for old rows with no stored time — never fabricated |
| totalHours | The entry's stored hours | Used as-is, even for rows with no start/end time |

### Formulas & Calculations

Module resolution:

IF the logged hierarchy node is a CHILD (and its parent is resolvable) → Module = the PARENT node's name

ELSE                                                                    → Module = the node's own name

IF no hierarchy node was logged at all                                  → Module = null

### Filters

| Filter | What User Enters | Meaning | Effect |
| --- | --- | --- | --- |
| employee_id | ID | Manager only, must be mapped to caller | Omit for the whole scope |
| service_po_id, project_id | IDs | Plain, independent filters — may be combined together | Not mutually exclusive here |
| startDate+endDate OR month+year | Exactly one mode | Period | No single-date mode exists for this report |
| format | json (default) / excel / csv / pdf | Output format | Same export mechanism as Daily/Monthly/Range |

### What Does Not Count?

Old rows with no start_time/end_time display blank/null times — their totalHours is still shown from the stored hours value, never recalculated or fabricated from times that don't exist.

### Default Sort

date DESC, start_time ASC (nulls sort last), with id ASC as a final tiebreaker.

### API Information

- Method/Path: GET /employee-reports/work-log-time

- Response (json): { rows: [...], totalHours }

Example Request

GET /employee-reports/work-log-time?startDate=2026-08-01&endDate=2026-08-31

# Cross-Report Data Flow

Four "master" data sources feed almost every report in this document. Two are planned/budgeted data, two are actuals:

Service PO (service_pos)

|

+---- Cost Budget Master (cost_budget_master)

|          |

|          +-- Planned monthly Invoice Amount, per Service PO

|          +-- Used by: Budgeted Margin Forecast (21), Budget vs Billed (19)

|

+---- Resource Budget Master (resource_budget_master)

|          |

|          +-- Planned monthly hours, per Employee + Service PO

|          +-- Used by: Budgeted Margin Forecast (21),

|                        Resource Staffing Plan Accuracy (22),

|                        Employee Capacity & Bench Forecast (25)

|

+---- Service PO Monthly Budget (service_po_monthly_budgets)

|          |

|          +-- ACTUAL monthly Invoiced Amount + Billed Amount, per Service PO

|          +-- Used by: Invoice PO Summary (10), Client Cost Analytics (15),

|                        Client-Wise Analytics (16), Monthly Hours Trend (17,

|                        cost series), Budget vs Billed (19), Service PO

|                        Profitability (20), Client Profitability &

|                        Concentration (23), BU Performance Scorecard (24),

|                        Delivery Head Performance (27), Invoice Realization

|                        Trend (28), Service Line Business Mix (29)

|

+---- Timesheets (timesheets)

|

+-- ACTUAL hours logged, per Employee + Service PO + date

+-- Used by: nearly every other report in Sections A and B

|

+---- Employee Work Logs (employee_work_logs)  — a SEPARATE, unmixed source

|

+-- An Employee's own draft/self-service hours, including rows

not yet synced into `timesheets`

+-- Used ONLY by the six Employee Self-Service reports (Section C)

— never read by any report in Sections A or B, and vice versa

Two constants recur across many reports and are worth naming once:

- 176-hour standard month — used as the monthly capacity/cap in Employee Hourly Rate (÷176), Employee Utilization Summary, Monthly Resource Utilization, Employee Capacity & Bench Forecast, and BU Performance Scorecard's utilization calculation. (One report, Service PO Summary's documentation, references a 160-hour divisor that does not actually exist in that report's code — see Known Implementation Notes.)

- hoursSource (O vs default M) — every report built on timesheets lets a caller choose between the original entered/imported hours (O) or the Admin-adjustable "modified hours" value, falling back to the original if none was set (default). This never affects reports built on service_po_monthly_budgets or cost_budget_master/resource_budget_master, since those tables have no equivalent concept.

# Business Glossary

| Term | Plain-Business Definition |
| --- | --- |
| Service PO | A Service Purchase Order — the unit of work/engagement for a client; carries its own code, name, dates, expected hours, billable flag, and invoice terms. |
| Cost Budget Master | The planned monthly invoice amount per Service PO, entered ahead of time. |
| Resource Budget Master | The planned monthly hours per Employee, per Service PO, entered ahead of time. |
| Service PO Monthly Budget | The actual month-by-month invoiced and billed amount per Service PO — the authoritative billing record once a month has actually happened. |
| Timesheet | A confirmed, official record of hours an employee worked, against a specific Service PO and date. |
| Employee Work Log | An Employee's own self-service entry of hours worked — may still be pending approval, and may not yet be reflected in the official Timesheet table. |
| Modified Hours | An Admin-adjusted "effective" hours value that can override the originally entered/imported hours for reporting purposes, without altering the original record. |
| Monthly Capacity | The standard number of working hours assumed for one employee in one month — 176 hours (22 working days × 8 hours) throughout this system. |
| Utilization | The share of an employee's (or a service line's) time that was spent productively — usually billable hours, sometimes billable + non-billable minus leave, depending on the specific report. |
| Bench / Bench Risk | An employee who is formally staffed on at least one Service PO but has very few planned or logged hours — potentially under-utilized. |
| Bench Threshold | The planned-hours cutoff below which a staffed employee is flagged as bench risk (default 40 hours in the Employee Capacity & Bench Forecast report). |
| Overallocation | Planned or logged hours exceeding the standard monthly capacity (176 hours). |
| Variance / Variance % | The difference (and % difference) between a planned figure and the corresponding actual figure — used for hours (Resource Staffing Plan Accuracy) and cost (Budget vs Billed). |
| Margin / Margin % | Revenue (invoiced amount) minus delivery cost, and that margin as a percentage of revenue. |
| Revenue Concentration | The percentage of total company revenue attributable to a single client — a measure of dependency risk. |
| At-Risk (staffing context) | An employee/Service-PO combination whose actual-vs-planned hours variance meets or exceeds a configurable threshold. |
| At-Risk (timeline context) | A Service PO whose hour consumption is significantly outpacing its elapsed timeline, or which has already exceeded its cumulative planned hours. |
| Delivery Head | The Employee formally accountable for delivering a Service PO (service_pos.delivery_head_employee_id) — always an Employee record, never a login/User account. |
| Projected Exhaustion Date | An estimated date a Service PO will run out of its planned hour budget, based on a straight-line extrapolation of its current burn rate — explicitly an estimate, not a guarantee. |
| Publish Guard | A restriction, applied only for a specific numeric caller role (role ID 5), that excludes timesheet rows belonging to an unpublished import batch. |
| Idle / On Bench Service PO | A Service PO whose name identifies it as non-productive time (exact match on "Idle"/"On Bench" in Monthly Hours Trend's no-work series; a broader substring match on "idle"/"bench" in Employee Bench Percentage). |

# Known Implementation Notes for Developers & QA

These are factual observations about the current code, included so this document never has to guess at a business rule that the code itself doesn't consistently express. None of these are business rules invented for this document — each is quoted or directly derived from the source.

- Monthly capacity constant is inconsistently documented as 160 in a few places, but the code everywhere actually uses 176. Affected: Employee Utilization Summary, Monthly Resource Utilization (Swagger + one code comment say 160), Employee Hourly Rate (uses 176, correctly documented), BU Performance Scorecard.

- Service PO Summary and Invoice PO Summary's Swagger documentation claims hourly_rate = total_cost / 160. No such field or division exists in either report's actual query — monthly_costs.total_cost is multiplied directly by hours with no per-hour conversion step in either report. The /176 division genuinely exists, but only inside the separate Employee Hourly Rate report.

- A migration-file comment states service_po_monthly_budgets is consumed by Service PO Summary. In the current code, that table is actually read by Invoice PO Summary, not Service PO Summary.

- Pagination hard cap is 100 everywhere, regardless of several reports' Swagger documentation claiming a maximum of 200 (Service PO Summary, Invoice PO Summary, Resource Utilization, Monthly Resource Utilization).

- Employee Utilization Summary's total_utilization_excl_leaves_pct field is not a percentage despite its name — it is a raw hour count (billable_total + non_billable_total − leaves_hours), with no division or ×100 anywhere in its calculation.

- Bench-detection keyword logic is inconsistent between two reports that describe themselves as implementing "the same" business rule: Monthly Hours Trend's no_work_trend series requires an exact Service PO name of "idle" or "on bench" (case-insensitive), while Employee Bench Percentage uses a broader substring match on "idle"/"bench" anywhere in the name. A PO named, for example, "Idleness Tracker" would count in the second report but not the first.

- No route-level role/authorization gate exists on 19 of the 19 Core reports, or on 9 of the 10 Management reports — only authenticate (which resolves the caller's own company scope) runs. The "Roles:" annotations quoted throughout this document (e.g. "Finance, Management") are the developers' own documentation comments describing intended audience, not an enforced restriction. The two genuine, code-enforced exceptions are BU Performance Scorecard (Entity Admin/Admin only) and five of the six Employee Self-Service reports (require the employee.view_reports capability — Timesheet Approval Status is the one Employee report that does not enforce this capability, relying only on its own internal employee-linkage check).

- Timesheet Summary's sortable-field list includes two columns (total_hours, entry_count) that do not exist in that report's actual result set — they appear to be left over from a different report's field list.

- Monthly Resource Utilization's clients column is built from a filter on the raw hours_logged column, not the same modified-hours-aware column used for every other calculation in that same report — a row with hours_logged = 0 but a positive modified-hours value would be excluded from the client list even though its hours count everywhere else in the report.

- The origin of the roleId and hoursSource query parameters could not be determined from the report controllers/services/repositories themselves — they are read and acted upon throughout, but nothing in these files shows where req.query.roleId/hoursSource are populated for an end-user request. Documented here as not determinable from the current implementation, rather than guessed at.